Project Title

Albert Facey House Refurbishment & Fitout

Contract Description

Architectural, Interior Design & Lead Consultant Services

Request No.

17481-2010

On behalf of the

Department of Treasury & Finance

Building Management & Works

Principal

THE MINISTER FOR WORKS

Lodgement of Tender

Date: 	2nd December 2010

Time:	Before 2:30pm

Place:	East Perth Tender Box

Ground Floor

99 Plain Street

EAST PERTH WA 6004

COPYRIGHT

Copyright in this document is reserved to the Crown in the right of the State of Western Australia.  Reproduction is prohibited other than in accordance with copyright law or with the prior written consent of the Under Treasurer, Department of Treasury and Finance or the Attorney General.

INTRODUCTION

The Department of Treasury & Finance, Building Management & Works (DTF-BMW) invites proposals from suitably qualified consultants for the provision of both Architectural & Interior Design services and also act as Lead Consultant in relation to the base building refurbishment and office fitout of their Albert Facey House (AFH) premises.

AFH was completed in 1989 and is located on the corner of 469 Wellington Street and Forest Place in the Perth CBD. It is an eight storey building with basement parking, ground level commercial tenants, and main entrance to the northern frontage along Wellington Street. It is Government owned multi-tenanted building managed by the Department of Treasury & Finance and is currently occupied by various Government agencies.

Forming part of the Government Accommodation programme it is expected that the building will be vacated in June 2011 to make way for the refurbishment and fitout works.

A preliminary report with recommendations has been prepared by GHD architects and building services engineers to assist in determining the scope of work involved and in conjunction with Aquenta (formerly Currie & Brown) an estimate of the cost involved.

Compliance assessment against the Building Code of Australia (BCA) 2010 and Disability Act was conducted by Darren Mouchemore Building Surveyors as was NABERS & Green Star ratings.

To assist consultants in responding to this RFT and obtain a better understanding of the project requirements, contained in Appendix 1 of this RFT, is a document entitled Report for Albert Facey House Refurbishment - Project Definition Plan (PDP) dated 16th November 2010. This forms the basis from which to proceed with the refurbishment of AFH such that it will meet current Government tenancy fitout standards, sustainability requirements and BCA standards. The PDP is intended to provide the consultant with a general indication of the extent of works proposed.

The PDP document identifies a number of recommendations for consideration by DTF-BMW and these are still under review. In light of this the consultant is requested to submit a fee for the following 3 scope of work options.

Option 1

- Full compliance with BCA & Australian Standards

- Entry Foyer Alterations to Orientation & levels

- Walkway Demolition and Canopy Added in Forest Lane

- Expansion of Level 1 into Office Space

- Refit and fitout of Levels 1 – 7 increasing NLA

- Optical Fibre ICT Backbone

- End of Trip Facilities to contribute to Greenstar Rating

Option 2

- Full compliance with BCA & Australian Standards

- Optical Fibre ICT Backbone

- Refit and fitout of Levels 1 – 7 slight decrease on NLA

- Does not include:

  - Walkway Demolition in Forest lane

  - Installation of Canopy in Forrest lane

  - Expansion of Level 1 Walkways into office space

  - Lobby entry to Forest Lane

  - Ground Floor Levelling

  - End of trip facility

  - NABERS/Greenstar Rating Improvements

  - Full refurbishment of common areas

Option 3

- Full compliance with BCA & Australian Standards

- Entry Foyer from Forest Lane for Public Access

- Ground Floor levels altered

- Walkway Demolition and Canopy Added in Forest Lane

- Refit and fitout of Levels 1 – 7 increasing NLA

- Optical Fibre ICT Backbone

- Features of Option 1 – Scaled back refurbishment

Appendix 2 of this RFT includes a document titled Report for Albert Facey House Refurbishment – Options Development dated 15th November 2010. This document provides in more detail the difference between the 3 options.

TABLE OF CONTENTS

A.	PART A - REQUEST	1

A.1.	SELECTION PROCESS	1

A.2.	SELECTION CRITERIA	1

A.3.	INTERVIEWS	3

A.4.	GOVERNMENT POLICIES THAT AFFECT SELECTION	3

A.5.	PRICE BASIS	3

A.6.	GOODS AND SERVICES TAX	4

A.7.	MONETARY VALUES	5

A.8.	APPLICATION OF THE BUY LOCAL POLICY	5

A.9.	TENDER DOCUMENTS	9

A.10.	SPECIAL CONDITIONS OF TENDER	9

A.11.	FURTHER INFORMATION	11

B.	PART B - SPECIFICATION	13

B.1.	PROJECT BRIEF	13

B.2.	CONSULTANT BRIEF	13

B.3.	DESIGN GUIDELINES AND SPECIFIC REQUIREMENTS	24

B.4.	GENERAL CONDITIONS OF CONTRACT	37

B.5.	SPECIAL CONDITIONS OF CONTRACT	37

B.6.	SCHEDULE OF DELIVERABLES	43

B.7.	CONSULTANT REPORTING DATA SHEET	50

B.8.	CONSULTANT SUSTAINABILITY PROVISIONS REPORTING CHECKLIST	51

B.9.	BUILDING EQUIPMENT MAINTENANCE / REPLACEMENT SCHEDULE	54

B.10.	CONSENT FOR ATTRIBUTION BY EMPLOYEE	55

B.11.	CONSENT FOR ATTRIBUTION BY THE ARCHITECT	56

B.12.	ASBESTOS INCIDENT FLOWCHART	57

C.	PART C- TENDERER'S OFFER	58

C.1.	OFFER FORM	58

C.2.	CONFIRMATION OF ATTACHMENTS THAT ACCOMPANY THE OFFER FORM	60

C.3.	CORPORATE IDENTIFICATION OF TENDERER	62

C.4.	ANNEXURE	63

C.5.	CONSULTANT’S GUIDE-NOTES	66

C.6.	RECIPIENT CREATED TAX INVOICE AGREEMENT	67

C.7.	LUMP SUM FEE BREAKDOWN (Option 1)	68

C.8.	LUMP SUM FEE BREAKDOWN (Option 2)	69

C.9.	LUMP SUM FEE BREAKDOWN (Option 3)	70

C.10.	SCHEDULE OF DISBURSEMENT RATES	71

C.11.	CLAIM FOR REGIONAL CONTENT PREFERENCE	72

C.12.	IMPORTED CONTENT QUESTIONNAIRE	73

C.13.	CLAIM FOR INDIGENOUS PERSONS OR ENTERPRISES ENGAGED AS SUPPLIERS OR SUBCONSULTANTS	74

C.14.	CLAIM FOR DIRECT EMPLOYMENT COSTS OF INDIGENOUS PERSONS	75

Appendix 1 – Report for Albert Facey House Refurbishment Project Definition Plan (PDP) dated 16th November 2010

Appendix 2 – Report for Albert Facey House Refurbishment – Options Development dated 15th November 2010

# PART A - REQUEST

## SELECTION PROCESS

This is a Request For Tender (RFT).

The Principal is not obliged to accept the lowest or any tender and may reject without liability any or all tenders submitted.

The contract (if any) will be awarded to the tenderer, which in the opinion of the Principal offers the best value for money.  Value for money will be determined solely by the Principal and may take into consideration but is not bound or limited to:

The tenderer’s past performance in relation to compliance with any applicable code of practice for the building and construction industry

Past contractual performance in relation to quality, time and cost

Current workload and financial and technical resources

Tenderers are only required to make any submissions in respect of the above criteria when requested by the Principal.

Tenderers are required to provide supporting information in respect of the following criteria:

Eligibility for Price Preferences under the Buy Local Policy, July 2002 as amended (“the Buy Local Policy”) where appropriate (see separate clause, “Application of The Buy Local Policy” and forms provided)

### Preamble

The Department of Treasury and Finance employs a Modified Qualification Based System for selecting Consultants for Works contracts.  In this approach the Lump Sum Fee information is submitted separately from the qualification information.

### The Process

The methodology for this Modified Qualification Based System is as follows:

Prior to opening any Lump Sum Fee proposals evaluate tenderers’ responses to the weighted qualification based selection criteria;

Rank tenderers on the basis of the evaluation of their responses to the weighted qualification based selection criteria;

Open the Lump Sum Fee proposal of the tenderer considered to have the best qualifications and those of other high ranking tenderers.

Determine which, in the opinion of the evaluation panel, delivers the best value for money.

Prior to their consideration Lump Sum Fee proposals will be adjusted to take into account regional preferences and imported content imposts in accordance with the Buy Local Policy.

Tenders received that have not addressed all the selection criteria may be ruled invalid.

## SELECTION CRITERIA

Assessment of tenders will include evaluation of the following selection criteria.  The weighting shown against each criterion is the weighting that will be used in the evaluation.

The approximate number of pages shown against each criterion is a guide to the suggested maximum length of each response.

Criteria	Weighting

- CAPABILITY/RESOURCING (Maximum 6 pages)	40%

Capability 20% of the 40% for Criteria 1

Of particular importance on this project, is the ability of the consultant to fulfil this combined, Architecture, Interior Design and Lead Consultant role and the individuals proposed for each discipline.

Provide details of the experience of the personnel nominated that is relevant to their role in this project. In particular address the experience of the nominated person(s) with regard to the following:

- Architectural and Interior Design of a like or similar nature to the proposed project (Architectural Base Building Refurbishment & Interior Workplace Design), including value, type of facilities, range of specialist consultants managed, program etc., and other relevant experience;

List the professional qualifications and experience of nominated project personnel who will be actively involved in this project, and demonstrate their relevance to this project.

Provide an organisational structure of your Project Team indicating the position and role of your nominated key personnel. Provide details of their planned roles and responsibilities through to completion.

Nominate the name of the person who will undertake the primary role in reporting to and liaison with the Principal’s Representative and who will be available to provide project information as required. This person will be required to undertake the primary role throughout all stages of the project. Also provide a statement on how accessible the single point of contact person will be for the requirements of the Department of Treasury – Building Management and Works, and the proposed level of responsiveness to address project issues as they arise in a timely manner.

Outline your company’s track record, management structure, resources and the nominated key personnel’s ability to deliver projects on budget, time and meet client requirements.

Details should preferably be graphic or tabular and be sufficient to demonstrate that your firm, and in particular the proposed key personnel, will be able to provide an adequate level of support for the Principal throughout the full duration of the Contract.

Demonstrate in sufficient detail that the range of skills and level of expertise is adequate to fully satisfy the scope of service.

Resourcing 20% of the 40% for Criteria 1

Provide a resourcing plan of key personnel (indicating this and other current commitments) throughout the various stages of the project, with particular reference as to how each stage will be managed, given that the on time delivery of this project is critical to the overall Government Accommodation strategy and requires the appropriate level of resources and input for its successful completion. Include a Work Breakdown Structure that details the proposed program of activities, complete with personnel time and resourcing, that you will use to undertake the works.

Further, provide a statement on the proposed backup for the single point of contact during leave periods or unexpected non-availability due to sickness etc.

Demonstrate your firm’s capability to support the nominated key personnel in delivering the services relevant to this proposal over the time frame indicated.

- APPRECIATION OF TASK / METHODOLOGY (Maximum 3 pages)	20%

From your understanding of the project and the scope of service required, indicate the issues that you believe will be critical to the success of this project. Outline the methodology or approaches your company will take to address these critical issues, and ensure that there is a successful outcome to project works and the objectives of the Client are achieved.

Demonstrate effectiveness of management on similar projects and discuss how your firm has set up or adopted methodologies. Describe how your technical resources would support such methodologies.

- PROGRAMME (Maximum 2 pages)	25%

Document your proposed programme for the various tasks/contracts required to meet the dates indicated. Show tasks and dates which you consider to be critical to achieve that date. This should be presented as a 1 page Gantt Chart with description. The programme should align with your resourcing plan described under Criteria 1

- DESIGN (Maximum 6 pages)	15%

Consider the nature of the clients business, the likely requirements of this project and the budget, and indicate with photographs and words up to 3 suitable examples of similar projects that best illustrate the design capabilities of your firm and nominated project team. Indicate how the characteristics of your examples are relevant to the design aims of the project. Detail your experience in achieving Green Building Council Ratings and NABERS Ratings for similar projects.

Tenderers must demonstrate their ability against each criterion to be considered competitive for this work.

## INTERVIEWS

The Evaluation Panel may hold interviews with the highest ranked tenderers. Tenderers that qualify for an interview will be advised of the day and time, the venue will be The Department of Treasury and Finance - Building Management and Works 169 Hay Street, Perth.

Interview performance is not a selection criterion and will not be assessed, but the Panel may take account of the information provided at the interview to clarify Respondents’ submissions and to finalise the assessment of Proposals.

## GOVERNMENT POLICIES THAT AFFECT SELECTION

The following Government Policies affect selection:

Buy Local Policy;

## PRICE BASIS

Tenderers shall submit their price (Lump Sum Fee) in the following form:

### LUMP SUM PRICE FEE WITH BREAKDOWN

This Contract is offered on a Lump Sum Fee basis.  The Lump Sum Fee shall include all fees and disbursement of the Consultant and the appropriate level of the Goods and Services Tax (GST).

A lump sum fee should be provided for each of the 3 PDP options that are being considered.

The Fees component of the Lump Sum Fee shall cover all the services required to be provided by the Consultant for the delivery of the project and the appropriate level of the Goods and Services Tax (GST).

The Disbursements component of the Lump Sum Fee shall include:

site visits as considered appropriate to deliver the consultancy service;

twenty (20) sets of tender documents;

one (1) set of tender documents in an electronic format in accordance with clause B.3.8;

three (3) copies of Handover Manual in accordance with clause B.2.7.6;

as constructed drawings in accordance with clause B.2.7.6;

reporting requirements as specified within this Request; and

the appropriate level of the Goods and Services Tax (GST).

The Consultant shall also include in its tender a completed Disbursements Schedule of Rates, which will be used as the basis for any variation in the disbursements.

### hourly rate fee

The Consultant shall also include in the completed Annexure, an hourly rate for any additional work that may be required.

This hourly rate will not be considered in the assessment of the Consultant’s proposal and, therefore, is over and above the Lump Sum Fee.  It may, however, be subject to further negotiation prior to acceptance of a proposal.

## GOODS AND SERVICES TAX

Tenderers are deemed to be registered for GST and to have an Australian Business Number.

Where the Requirement the subject of this Request or any part thereof is a taxable supply under the GST Act, the price, fee or rates tendered by the tenderer shall be inclusive of all applicable GST at the rate in force for the time being.

In evaluating the offers/tenders, the Department of Treasury and Finance/the Principal shall be entitled (though not obliged) to take into account the effect of the GST upon each offer/tender.

### RECIPIENT CREATED TAX INVOICE AGREEMENT

The tenderer shall lodge, with its proposal the “Recipient Created Tax Invoice Agreement” included in the Part C.  The lodged “Recipient Created Tax Invoice Agreement” shall be completed and signed by a person authorised to do so.

Failure to lodge the completed and signed “Recipient Created Tax Invoice Agreement”, may result in the tender being passed over.

### OTHER DEFINITIONS and impact of gst registration

#### LUMP SUM FEE

The Lump Sum Fee shall be deemed to be GST inclusive.

The Lump Sum Fee will be value on which the tender is accepted.

#### VALUE OF WORK

The Value of Work shall be deemed to be ten elevenths of the Lump Sum Fee.

## MONETARY VALUES

Monetary values that appear in the tender documents, such as Project Budget, Estimated Construction Budget, Limit of Cost, etc are net values.  They do not include the Goods and Services Tax (GST).

## APPLICATION OF THE BUY LOCAL POLICY

### GENERALLY

The State Government’s Buy Local Policy shall apply to this tender and any contract that may result from the tender.

Tenderers are encouraged to obtain a copy of the Buy Local Policy from the State Supply Commission.  The policy can also be downloaded from the Commission’s website www.ssc.wa.gov.au

For information please contact:

State Supply Commission

6th Floor, Dumas House
2 Havelock Street
WEST PERTH WA 6005
Phone: 08 9222 5700
E-mail: angela.corbett@dtf.wa.gov.au
Web site: www.ssc.wa.gov.au

Note that the Buy Local Policy is subject to the provisions of the Australia New Zealand Government Procurement Agreement (ANZGPA), Australia-Chile Free Trade Agreement (ACFTA) and the Australia-United States Free Trade Agreement (AUSFTA).

As a result, when compliant bids are received from businesses located:

- in other states or territories of Australia;

- in New Zealand; or

- in the case of tenders where the estimated total contract value is estimated to equal or exceed AU$9,570,000, Chile or the United States of America,

and those bids are being considered in the final analysis, following the evaluation of the qualitative criteria, regional business preference and the regional content preference cannot be applied.

However, where bids received from businesses located in other states or territories of Australia, New Zealand, Chile or the United States of America are either non-compliant or are not being considered in the final analysis then regional price preference can be applied.

Direct any enquiries relating to the Buy Local Policy to the State Supply Commission.

### DEFINITIONS AND INTERPRETATIONS

For the purpose of the application of the available preferences under the Buy Local Policy in this tender and any contract that may result from the tender the following definitions and interpretations shall apply.

Where a definition stated herein may differ to that stated in the Buy Local Policy the definition stated herein shall apply.

Otherwise, if there is any conflict or inconsistency between any provision of this tender and the Buy Local Policy then the provision of the Buy Local Policy shall prevail to the extent of such conflict or inconsistency.

#### Permanent operational office

A permanent operational office may be a tenderer’s bona fide principal place of business or may be a bona fide branch office of a tenderer’s principal place of business.

The Department of Treasury and Finance may request that a tenderer demonstrate the bona fides of the establishment.  In doing so it may take into consideration, but is not necessarily limited to the following:

- Is a permanent fixed establishment (not a post office box or temporary facility such as a site office or caravan);

- Has been operational in the zone, as defined by the Buy Local Policy,  and active in the local building and construction industry for a period of not less than (six) 6 months;

- Will continue to remain operational and active in the local building and construction industry after the completion of this Contract;

- Has established communication facilities such as telephones, fax machines etc (not only mobile phones);

- Is resourced by a person(s) that reside within the region, who is a permanent employee(s) of the tenderer (not contract staff) and who has relevant building and construction qualifications and experience;

- Is marketed by the legal entity by way of corporate publications (letterheads), telephone directory listings, etc.

#### TENDER FROM THE PERMANENT OPERATIONAL OFFICE

In its consideration of the application of the Regional Business Preference in this tender, the Department of Treasury and Finance will, if it is appropriate to do so, deem that a tender has been submitted from the permanent operational office declared by the tenderer on its submitted Form of Tender.

#### MANAGE THE cONTRACT FROM THE PERMANENT OPERATIONAL OFFICE

When considering whether this Contract will be managed from the tenderer’s permanent operational office that is within the prescribed distance the Department of Treasury and Finance may request that the tenderer demonstrate that the permanent employee(s) located in its regional permanent operational office will be actively involved in the day to day technical performance of the work under the Contract.  This does not prohibit the tenderer from carrying out some of the work under the Contract from another office or by employees from other offices.

### PRICE Preferences

In its evaluation of tenders the Department of Treasury and Finance will apply financial preferences to the Tender Sums (GST inclusive).

For the purpose of considering Regional Business Preference and/or Regional Content Preference the works are located within Zone 1

#### INDIGENOUS ENTERPRISE AND EMPLOYMENT TENDERING PREFERENCE POLICY

General

The Department of Treasury and Finance’s Indigenous Enterprise & Employment Tendering Preference Policy applies to this tender to the extent specified herein.

##### Definitions

The term Indigenous Person means a person who is of Indigenous or Torres Strait Islander descent who identifies as such and is accepted as such by the community in which he or she lives or has lived.

The term Indigenous Enterprise means:

A sole trader, where the person is an Indigenous Person; or

A partnership or firm, where not less than 50% of the partners are Indigenous Persons; or

A corporation that has its registered and head offices in Western Australia, where Indigenous Persons own not less than 50% of the legal entity submitting the tender.

The term Indigenous Employer means any legal entity that employs an Indigenous Person, including an apprentice or a trainee.

The term Joint Venture with Indigenous Participation means a joint venture between any Indigenous Enterprise and non-Indigenous Enterprise where not less than 50% of the equity in the joint venture is owned by the Indigenous Enterprise.

##### The Available Preference

The tenderer’s Tender Sum (GST inclusive) may be subject to a preference in favor of the tenderer, calculated at a rate of 10% of the preference amount up to a maximum of $100,000.

The preference amount is:

The Tender Sum if the tenderer is an Indigenous Person, an Indigenous Enterprise or a Joint Venture with Indigenous Participation; or

That proportion of the Tender Sum attributable to Indigenous Persons or Indigenous Enterprises that are Subconsultants engaged on the work under the Contract; or

That proportion of the Tender Sum attributable to the direct employment costs of Indigenous Persons engaged on the work under the Contract, by either the tenderer or subconsultants. It is not a requirement that Indigenous Persons are employed at the close of the tender or award of the Contract; or

Any combination of the above, up to an amount not exceeding the Tender Sum.

For an Indigenous Enterprise & Employment Preference to be considered in a tender the tenderer must on or before the close of the tender submit a completed Indigenous Enterprise and Employment Tendering Preference Form.

#### VERIFICATION OF CLAIMS FOR PREFERENCES

The Department of Treasury and Finance reserves the right during the evaluation of the Tender to request from the tenderer evidence to the satisfaction of the Department of Treasury and Finance to verify the validity of the tenderer’s claim for any financial preference.  When a tenderer is unable to provide evidence to the satisfaction of the Department of Treasury and Finance that verifies the validity of the tenderer’s claim for a preference then the tenderer’s claim for that preference may be considered invalid and the preference may not be applied to the tender.

#### Sanctions

A tenderer may be awarded a contract on the basis of the Indigenous Enterprise & Employment Tendering Preference. If, in carrying out the Contract, the Consultant fails to deliver on any of the undertakings made in order to gain the Indigenous Enterprise & Economic Tendering Preference, the Principal may, at its discretion:

Recover from the Consultant the whole or any part of the difference between the Consultant’s offer and the amount of the lowest conforming tender; and

Terminate the Contract.

### AUSTRALIA NEW ZEALAND GOVERNMENT PROCUREMENT AGREEMENT - IMPORTED CONTENT IMPOST

Tenders that include materials, goods and/or associated services that are imported from outside Australia or New Zealand, or Chile and the United States of America (in the case of tenders where the estimated total contract value is equal to or exceeds AU$9,570,000), and where the equivalent is available within these countries, will have a 20 percent impost calculated on the value of the imported content and this impost will be added to the Tender Sum (GST inclusive) for comparative tender assessment.

Tenders that include such proposals shall include details of those items in the Imported Content Impost Declaration form included in these tender documents.  Tenders not accompanied by such details will be taken as being based on the use of materials, goods and/or associated services not imported into Australia, New Zealand or if applicable, Chile and the United States of America.

Tenders found to be incomplete, or inaccurate in this regard may not be considered.

Successful tenderers found to be using in the works, materials, goods and/or associated services which are imported into Australia, New Zealand or if applicable, Chile and the United States of America, and where an equivalent is available within these countries, which were not declared at the time of tender, in addition to any contractual remedies, may have tendering sanctions imposed.

Refer to the Government Preferences section of the Buy Local Policy.

## TENDER DOCUMENTS

The Request for Tender is constituted by:

Bound into this volume:

Part A Request;

Part B Specification; and

Part C Tenderer's Offer.

Separate documents supplied by the Principal:

Appendix 1 - Report for Albert Facey House Refurbishment – Project Definition Plan dated 16th November 2010

Appendix 2 – Report for Albert Facey House Refurbishment – Options Development dated 15th November 2010

Separate documents not supplied by the Principal:

The following document can be viewed in the East Perth Tenders Office and all Department of Treasury and Finance Regional Offices.  It is available in hard copy from the Department of Consumer and Employment Protection, Dumas House, 2 Havelock Street West Perth.

- The Code of Practice for the Building and Construction Industry in Western Australia; (available from the East Perth Tenders Office);

The following documents are available from Standards Australia.

AS 4120 - 1994 Code of Tendering;

AS 4121 - 1994 Code of Ethics and Procedures for the Selection of Consultants; and

AS 4122 (Int) - 1993 General Conditions for Engagement of Consultants.

The documents issued by the Principal may have been collated by mechanical means.  The tenderer shall check to ensure that they include all pages, which are numbered consecutively, and that all supplements referred to are included.

Supplements that have been referred to shall be read with the section to which they refer.

## SPECIAL CONDITIONS OF TENDER

The following Special Conditions apply to this tender.

### CODE OF PRACTICE AND ETHICS

The Consultant confirms that, in relation to this tender, it has complied in all relevant respects with both the Code of Practice for the Building and Construction Industry in Western Australia and the Australian Standard, AS 4121 - 1994 Code of Ethics and Procedures for the Selection of Consultants.  The Principal may require the Consultant to make the attestation prescribed in AS 4121 - 1994 section 7.4.

### CONFLICT OF INTEREST

In accordance will AS 4121 - 1994 section 4 Ethics, the Consultant shall disclose in its tender all details of any conflict of interest.

### OWNERSHIP OF TENDER RESPONSES

All documents, materials, articles and information provided by the tenderer as part of, or in support of their tender, will become the absolute property of the Crown in right of the State of Western Australia upon submission and will not be returned to the tenderer at the conclusion of the tender process.   However, unless the Contract provides otherwise, the tenderer will retain copyright and other intellectual property rights in all submitted documents, materials, articles and information.

### TENDER VALIDITY PERIOD

Tenders shall remain binding on the tenderer and in force for a period of 56 days from the date of closing of tenders.

If a tender is not entire and fully described, with all details and required documents completed in every respect as required by this Request, the tender may not be considered and in any event the tender validity period shall commence only from the date when the tender is corrected or completed to the satisfaction of the Principal.

### CONDITIONS OF CONTRACT

The Interim Australian Standard AS 4122 (Int) 1993 and amendments (“the General Conditions”) as referred to in this Request are available from Standards Australia.  Consultants shall include in their tenders for the cost of complying with the terms of these General Conditions, all amendments and the Special Conditions.

### ADDENDA

Written addenda issued by the Principal are the only explanations of, or amendments to, this request that will be accepted by the Principal.

### TENDER FORMAT

The tenderer shall submit two separate sealed envelopes.

The first envelope shall be clearly marked "Envelope One - Responses To RFT 17481-2010 Weighted Qualification Based Criteria" and shall contain one (1) unbound, original response that includes, in listed order:

Offer Form (Refer to Part C);

Confirmation of Attachments that Accompany the Offer (Refer to Part C);

Corporate Identification of Tenderer (Refer to Part C);

Response to Selection Criteria (Refer to Part C).  This may include a 1 page (maximum) covering letter and/or introduction;

Acknowledgment of all addenda issued; and

Material that is not specific to the project (eg. updates to general C.V's and company profiles) may be included as Appendices and may be considered as part of the tender by the Principal.

And

Five (5) bound copies of the response that contain, in listed order:

Response to Selection Criteria (Refer to Part C).  This may include a 1 page (maximum) covering letter and/or introduction;

Acknowledgment of all addenda issued; and

Material that is not specific to the project (eg. updates to general C.V's and company profiles) may be included as Appendices and may be considered as part of the tender by the Principal.

The second envelope shall be clearly marked "Envelope Two – Responses To RFT 17481-2010 Lump Sum Fee" and shall contain one (1) unbound, original response that includes, in listed order:

Completed Annexure (Refer to Part C);

Recipient Created Tax Invoice Agreement (Refer to Part C);

Lump Sum Fee Breakdown (Refer to Part C);

Schedule of Disbursement Rates (Refer to Part C);

Imported Content Declaration form (Refer to Part C);

Indigenous Enterprise and Employment Tendering Preference claim forms (Refer to Part C);

Any supportive information regarding the Consultant's and any Sub-consultant’s Lump Sum Fee.

#### LODGEMENT OF TENDER

Tenders shall be submitted in a two separate sealed envelopes marked with the tenderer’s name, the project title and as stated in clause headed Tender Format and deposited in the tender box at, or sent by prepaid post to, the nominated place by the date and time stated for lodgement of tenders.

Facsimile proposals will not be accepted.

Tenders received after the time and date stated for the lodgement of tenders may not be considered.

## FURTHER INFORMATION

### SITE INSPECTION

A non-mandatory tender site inspection is being held on Tuesday 23rd November 2010 at 1.30pm.

The meeting place for this site inspection is the Ground Floor Lobby Albert Facey House.

The site inspection will provide tenderers with the opportunity to clarify any uncertainties with the contact person prior to the closing of the tender.

Please confirm with the contact person your attendance at this site inspection no later than 3.00pm on Monday 22nd November 2010.

### CONTACT PERSON

There is only ONE contact person for this tender. All tender enquiries must be referred to the person nominated below.  Tenderers must not rely on any other information provided by any other person.

Name:	Andrew Durkin

Telephone:	08 6363 0820

Facsimile:	08 6363 0899

E-mail:	adurkin@nspm.com.au;

# PART B - SPECIFICATION

## PROJECT BRIEF

The outline Project Brief is detailed in Appendix 1 in “Report for Albert Facey House Refurbishment – Project definition Plan dated 16th November 2010

## CONSULTANT BRIEF

A Project Control Group (PCG) has been established for this project, which the successful consultant will join once appointed.

The consultant shall work with the PCG to:

- Identify the requirements for a Whole of Government Office accommodation solution for the building.

- Identify the requirements for base building refurbishment solution for the building.

- Confirm and deliver the Project Brief.

- Evaluate accommodation options and maximise space usage

- Manage the programme of deliverables and works associated with the project

- Delivery of the refurbishment and fitout works

- Co-ordinate the occupancy of the delivered areas

### Scope Of Service

The extent of the Contract for Service is for the architectural base building refurbishment of Albert Facey House and the interior design of the commercial office space to the tenanted floors. Also to act as Lead Consultant:

The Consultant Project Team is to undertake the following services:

Management, brief confirmation, site investigation, preparation of site CADD documentation, schematic design, design development, contract documentation, and design contribution to contract administration, commissioning and inspection’s and project handover.

The design and selection of all loose and fixed system furniture shall also be the responsibility of the Consultant.

#### Management

The Consultant is responsible for the full design and documentation of both architectural and interior design elements. In addition the consultant will act as Lead Consultant for the project and will be responsible for the engagement of the balance of design sub-consultants necessary to deliver the project. The consultant will also be responsible for contributing to the design reporting, budget control, program, liaison with the Principal, relevant Government agencies, community groups, end users, and relevant City or Shire Council as necessary.

As part of the Consultant’s management responsibility the Consultant shall liaise with the Principal to discuss the safety and health aspects of the design to ensure, as far as practicable, that the construction work required to build the design can be done without risk to the safety and health of the people doing the work.   The Consultant shall prepare an Occupational Safety and Health Report to be provided to the contractor before the contractor commences Work on the Site.

#### Schematic Design And Design Development

The Consultant is to review and confirm the Project Brief and prepare separate schematic designs and design development for all works described in the PDP and Project Brief.

Carryout site investigation and prepare CADD Documentation for the project.

The schematic design is to meet the requirements of the PDP and Project Brief and be acceptable to the Project Control Group in all respects including; functional relationships, agreed cost benchmarks, physical appearance (aesthetics), build ability and the materials ability to be recycled and their selection.

The design development shall include, but not necessarily limited to, developed plans, three dimensional concept drawings as appropriate, colours finishes, selection of furniture and fittings, co-ordinated engineering services drawings and developed estimates and programmes Incorporate and integrate all services requirements into the design.

Liaise with and obtain all relevant Authority approvals for the proposed works.

Provide information sufficient for the Quantity Surveyor to prepare Project Cost Plans in accordance with the “Project Cost Planning - Guidelines for Consultants (July 2004)”.  This document is available for viewing at the East Perth Tender Office and a copy will be available for the appointed Consultant.  This is to include all costs associated with the project including but not limited to the limit of cost for the works, including rise and fall projections, district margins applicable, any headwork’s costs payable.  The estimates shall include loose furniture and equipment.  The Principal’s Representative will provide details of the Department of Treasury and Finance disbursements.

#### Contract Documentation

Prepare complete architectural and engineering contract documentation for the approved works. This includes the preparation of specifications and schedules.

The contract documents shall include a Bill of Quantities measured in accordance with the current Standard Method of Measurement.

Prepare a colour scheme for the documented works and advise on colours for non construction items such as loose furniture and furnishings.

Liaise with and obtain all necessary Authority approvals for the contract documentation prior to the calling of tenders.

##### Tender Documents

Package up all documentation in a form suitable for the calling of the tenders.  The works will be tendered under the AS 2124 - 1992 General Conditions of Contract.

When the estimated value of the works contract (at Perth prices) is $3,000,000 or greater the tender documents shall include the Bill of Quantities.

Use contract specification preliminaries prepared in conjunction with the Department of Treasury and Finance.  The Consultant shall use the current Department of Treasury and Finance master preliminaries for works contracting as the base for the contract specification preliminaries.  The Department of Treasury and Finance’ current master preliminaries, associated forms and specification preliminaries guide notes for works contracting will be provided by the Principal’s Representative upon request from the Consultant.  In the preparation of the specification preliminaries and the tender documents in general the Consultant shall comply with all relevant government and Department of Treasury and Finance tendering and contracting policies and practices.

The Specification Preliminaries Guide Notes that are included in the package that will be provided to the Consultant, upon request by the Consultant, includes a section covering some relevant government and Department of Treasury and Finance tendering and contracting policies and practices.

Should the Consultant fail to apply government and Department of Treasury and Finance tendering and contracting policies and practices as they are intended to be applied, the Department of Treasury and Finance may, at its discretion, advise the Consultant that it will not consider proposals for future contracts from the Consultant for a period of twelve months or such lesser period determined by the Department.

Rise and fall will not apply to the building works contract.

Deliver to the Principal’s Representative a final copy of the full specification for the Principal’s Representatives review of compliance to government and the Department of Treasury and Finance tendering and contracting policies and practices.  The specification shall be a final version and shall be provided in sufficient time as to allow the Principal’s Representative a minimum of 3 working days to review the specification and advise the Consultant of any areas that may need attention.  The Consultant shall be responsible for ensuring that this review process and any subsequent editing of the specification required by the Consultant as a consequence of the Principal’s Representative’s review does not delay the delivery of the tender documents as described here under.

Deliver to the Principal’s Representative, no later than 12.00 noon on the Wednesday prior to the tender advertising date:

The pre-tender estimate in accordance with the Project Cost Planning, Guidelines for Consultants (July 2004);

Schedule of Charges. i.e. Headwork’s etc;

Schedule of items to be supplied by Principal; and

Calculation of builder’s pre-qualification and confirmation of Priority Start – Building requirements.

Deliver to the East Perth Tenders Office, no later than 12.00 noon on the Tuesday prior to the tender advertising date:

the number of tender documents as directed by the Principal’s Representative.

the tender documents in an electronic format in accordance with clause B.3.8;

For regional projects the hard copy of the tender documents are to be delivered no later than 12.00 noon on the Friday prior to the tender advertising date.

Deliver to the Principal’s nominated client Government agency, no later than 12.00 noon on the Tuesday prior to the tender advertising date 2 complete sets of tender documents.

##### Tenders

The tendering of the project and the assessment of tenders are deemed to be part of the contract documentation phase of the project.

The Department of Treasury and Finance will tender the works.  Tenders will close at East Perth Tenders Office.

Record and respond to tender enquiries during tender period in accordance with the requirements of AS 4120 - 1994 Code of tendering.  Tender enquiries shall be recorded on the Department of Treasury and Finance approved form and forwarded by the consultant to the East Perth Tenders Office before 4:00 pm on the day that tenders close.

Assess tenders and check for technical compliance.  Resolve all technical issues arising from the tender assessment.  This assessment should include a meeting between the Consultant and the preferred tenderer to discuss the project and the tender.  The Consultant shall obtain prior written approval from the Principal’s Representative should it choose not to convene such a meeting.

Reconcile tender result with pre-tender estimate.

Within 7 days of receiving notification from the East Perth Tenders Office the Consultant shall collect from the East Perth Tenders Office all unused and returned tender documents.  Notification from the East Perth Tenders Office will normally be provided 21 days after the date that tenders closed.  The Consultant is responsible for the disposal of these documents the method for which shall be confirmed with the Principal’s Representative prior to disposal.

Recommend successful tenderer.

#### Contract Administration

The Consultant shall nominate within its proposal a senior and experienced staff member to advise the Superintendent’s Representative (NS Projects).  This includes preparing of instructions, and review of certificates and variation orders authorised by the Principal, the preparation of any additional drawings needed to clarify the works and providing advice and technical support in any disputes that may arise out of the works contract.

Where the work under the works contract involves activities on an occupied site the Consultant shall arrange attend a safety coordination meeting between the Principal’s Representative, the Principal’s nominated client Government agency, the occupier and the contractor.  Ensure that the contractor minutes the meeting and distributes the minutes to all attendees.  Prior to the meeting liaise with the Principal’s Representative, the Principal’s nominated client Government agency, the occupier regarding the evacuation plan for the site and arrange for a copy of this plan to be available for the contractor at the coordination meeting.

Periodically inspect the works and attend Site Meetings and ensure the appropriate subconsultants also attend.

Monitor the contractor’s compliance with its:

- use of local suppliers and subcontractors stated in its Claim for Regional Content Preference.

- declaration that there are no imported goods or services being used in the works.

- commitment to Indigenous Economic Development.

- recycling of materials requirements by auditing the disposal destination documentation for green waste, earth, fill, brick, mortar, concrete, and metal that are recycled either by use on–site or by delivery to a recycling facility.

The contract administration services are to continue until the project reaches final completion.

#### CONSULTANT TO ENSURE TESTING OF SERVICES AND REPORTING BY CONTRACTOR BEFORE ISSUING CERTIFICATE OF PRACTICAL COMPLETION

Prior to issuing a Certificate of Practical Completion, the Consultant shall ensure that the contractor records the testing of all services and submits a review report to the Consultant for approval prior to requesting the witnessing of the onsite commissioning tests.  This report is in addition to the handover manual, outlining design parameters and appropriate operation and testing methods. Where the performance can be upgraded by improved management and occupant behaviour it is to be reported in writing indicating the measures required to achieve the designed benchmarks.

##### Building Tuning Between Practical Completion and Final Completion

The Consultant shall ensure:

- all building systems are tuned to achieve design outcomes between practical completion and final completion;

- a relevant member of the design team is involved in the tuning process;

- quarterly tuning/monitoring is undertaken and the outcomes are reported to the occupier and relevant consultants;

- full re-commissioning is undertaken 12 months after practical completion; and

a Building Tuning Report on the outcomes of the tuning process is provided to the occupier and made available to the design team.

#### Commissioning Of Services That Use Energy

The Consultant shall ensure that the following energy efficiency systems and equipment are commissioned to meet the design intent of the systems and to validate their required performance:

- The energy efficiency systems of BCA Parts J5 to J7, including the balance of air and water systems, damper settings, thermostat settings and the like.

- Adjustable or motorised shading devices.

#### CONSULTANT TO ARRANGE ON-SITE POST OCCUPANCY TRAINING SESSION within 3 months after practical completion

Within three months of issue of a Certificate of Practical Completion, the Consultant shall arrange an onsite post-occupancy training session, to be attended by the Consultant, relevant subconsultants, the contractor and relevant subcontractors for the purposes of training facility management to operate the building in accordance with the design intentions.

#### CONSULTANT TO REPORT ON MONTHLY ACTUAL ENERGY USE BEFORE ISSUING A FINAL CERTIFICATE (energy use report)

At the end of the Defects Liability Period and before a Final Certificate is issued, the Consultant is to submit a report (the Energy Use Report) registering the actual energy use on a monthly basis compared to modelled or anticipated use, with any discrepancies to be detailed and remedial measures recommended if necessary. Where there are major differences between the actual energy use and modelled or anticipated use, then these are to be reported to Principal’s Representative, occupier and the Department of Treasury and Finance’s Building Research & Technical Services Branch at the end of each month.

### SUBCONSULTANTS

Nomination of subconsultants is not a requirement of this proposal.

The successful Lead Consultant shall engage experienced subconsultants where required and as approved by the Principal to assist with the undertaking of this work.

When seeking approval from the Principal for the appointment of any subconsultant the Consultant shall demonstrate that the selection process used to select the subconsultant has delivered a value for money outcome.  A selection process consistent with that used by the Principal in the selection of the Consultant is deemed to demonstrate value for money.

A BMW representative will be included in the selection process

Consult with the Department of Treasury and Finance to ensure that the selection process complies with Government policies such as Buy Local (where the contract involves work outside the Perth Metropolitan Area and/or otherwise falls within the coverage of the Government’s Buy Local Policy).

Structural engineering subconsultants shall comply with the Design and Checking requirements of the Department of Treasury and Finance.

Security subconsultants shall be licensed under the Security and Related Activities (Control) Act 1996 (WA).

Successful subconsultants shall be engaged under terms and conditions consistent with and complimentary to those under which the Consultant is engaged and shall not impact on the Consultant’s obligations to the Principal.

### DOCUMENTATION PROVIDED BY THE PRINCIPAL

#### DRAWINGS

##### Manual Drawings

The Principal has electronic scanned drawings of the building. The consultant will be responsible for the survey and preparation of CADD drawings for the building necessary to document the scope of works proposed. The consultant will be expected to make such documentation available to the Principal and other consultants as required.

##### Disclaimer

The Principal accepts no responsibility for the compliance to the Department of Treasury and Finance CADD Documentation Procedures Manual or the brief for this Contract of any drawings, whether they are in electronic or hard copy format, it provides to the Consultant under this Contract. Similarly the Principal accepts no responsibility for the accuracy or completeness of these drawings.

The Consultant is reminded of its obligations under clause 15.7 of the General Conditions of Contract and clause B.5. of the Special Conditions of Contract with regard to any documents provided to the Consultant by the Principal.

### LOCAL AUTHORITY CONSULTATION

The Planning and Development Act 2005 requires that every Public Work so far as reasonably possible, is undertaken in such a manner as to be in keeping with the design and intent of the relevant local authority’s local planning scheme, and so as not to destroy the amenity of the relevant local authority’s local planning scheme and that the relevant local authority is consulted.

Accordingly, the Consultant shall liaise with the relevant local authority during all stages of the project, including the Contract Administration stage.

Where agreement cannot be reached with the relevant local authority about the project being in keeping with the design and intent of the relevant local authority’s local planning scheme, the Consultant shall advise the Principal as soon as practicably possible.  Such advice shall include recommendations of what action is necessary to ensure the project complies, for direction by the Principal.

### APPROVALS AND LICENCES

#### DEVELOPMENT APPROVAL

Projects in the geographic location governed by the Metropolitan Region Scheme (MRS), the Peel Region Scheme (PRS) and the Greater Bunbury Region Scheme (GBRS) require development approval from the WA Planning Commission (WAPC) through its delegate, the Department for Planning(DP):

- Allow in the time plan for the project for the time needed to obtain Development Approval; and

- Lodge 2 copies of the appropriate documentation with the relevant local authority for Development Approval from DP when approval has been received from the Principal of the Schematic Design and project estimate.

Ensure the submitted documentation includes a MRS PRS or GBRS Form 1, signed by the appropriately authorised person, and all drawings, reports, photographs and the like necessary for the expedient processing of the application.

Obtain from the Local Authority the reference number for the application.  Follow up with the Local Authority after the expiration of seven days from the date of lodgement to ascertain if the application has been forwarded to DP.

If not, lodge with the Planning Team (North or South) at DP, a copy of the completed Form1 and documents submitted to the local authority, quoting the reference number.

Monitor the progress of the application by reference to the DP website and immediately advise the Principal’s Representative if any delays arise.

The Consultant shall proceed into the contract documentation phase of this project pending the receipt of Development Approval from DP.  However, the project will not proceed to the calling of tenders until Development Approval is obtained from DP.

At any time after the lodgement of the application for Development Approval and even if Development Approval has been obtained, should the planned development change, then the Consultant shall liaise with the relevant authority regarding the likely impact the change may have on the application or approval.

Development Approvals under the MRS, PRS or GBRS for public works by state government agencies are not subject to fees charged by local authorities for making recommendations to the WAPC, and accordingly the Consultant shall not allow for any such fees in its Lump Sum proposal.  Public works by state government agencies are not subject to local authority regulations and are therefore exempt from local planning scheme development applications and building licences.

Liaise with the Principal’s Representative in regard to Development Approval matters.  The Principal’s Representative will be able to provide advice on the person appropriately authorised to sign the MRS, PRS or GBRS Form 1 and has some standard letters that should be used when submitting the application to the local authority and to the relevant Planning Team.

#### BUILDING LICENCE

Public works by state government agencies are not subject to local authority regulations and are therefore exempt from building licence.

The Western Australian Government is committed to constructing buildings that are safe, energy efficient, and facilitate good health among users of the building.  Notwithstanding the exemption that applies to buildings that are constructed, owned or occupied by state government agencies, the Consultant must comply, so far as is possible, with the requirements of the following:

- The Building Code of Australia (as amended);

- The Health Act 1911 (WA) (as amended);

- Regulations made pursuant to the Health Act; and

- Any local by-law, ordinance or other regulatory measure intended to ensure that buildings constructed in a particular locality facilitate good health, are safe and are energy efficient.

The Consultant must take steps to inform himself or herself of these statutory requirements.

In accordance with clause 15.2 of the General Conditions of Contract, if for any reason the Consultant cannot comply with these requirements, as soon as the Consultant becomes aware of his or her inability, the Consultant must immediately notify the Principal in writing of the inability, and must seek direction from the Principal.

### HERITAGE REQUIREMENTS

There may be implications for buildings on the various heritage lists.  The Consultant shall determine if the place (meaning Site, building/s and associated contents and surroundings) has been entered on any of the following heritage lists:

- Register of Heritage Places:
Heritage Council of Western Australia: http://www.heritage.wa.gov.au or telephone: 9221 4177.

- National Heritage List (Including Register of the National Estate):
Department of Environment and Heritage: www.deh.gov.au/heritage.  Telephone 1800 020 625

- List of Classified Places:
National Trust of Australia (WA), telephone: 9321 6088.

- Municipal Inventory of Heritage Places (refer to relevant Local Government)

- Indigenous Heritage Sites Register:
www.dia.wa.gov.au.

Advise the Principal’s Representative immediately if the place is found to be on any or all of the above registers.  This should include a recommended course of action.

### Reporting

The Consultant shall report as follows:

#### Management

The consultant will be required to contribute to the Project Managers weekly progress report required by the 12th of every month providing details of Project Scope, Program Overview, Key Milestones, progress for the period and project cost controls.

A pro-forma Consultant Reporting Data sheet for budget and program reporting, which is to be included in each report, will be issued by the Principal’s Representative on disk.  Refer to clause B.7 for a sample of this pro forma.

#### Schematic Design Report

At the completion of schematic design provide an A3 report, signed by the Consultant’s Representative that includes as a minimum a brief synopsis on the following headings:

At the completion of schematic design provide two (2) copies of a report signed by the Consultant’s Representative that includes as a minimum:

an interim Monthly Progress Report;

Design Approach (a brief synopsis);

Design Proposal - including preliminary indications of construction system, engineering and specialist services requirements, materials and finishes;

Outcomes of Discussions with Relevant Authorities i.e. Local Authority, Fire and Emergency Services, Heritage Council, utilities authorities etc;

Preliminary Estimate in accordance with the Project Cost Planning, Guidelines for Consultants (July 2004). Include elemental quantities; and

Illustrations of the Design - include conceptual site and building plans, elevations and sections generally at 1:100 scale. Indicate internal spaces and external appearance through perspective sketches.

An energy report showing modelled outcomes and supporting text to explain anticipated energy use; and

Schematic design is considered complete upon presentation of the report and sign off by the Principal’s Representative. One week prior to the presentation provide eight (8) copies of each A3 report and two (2) at scale copies of each design drawings.

#### Design Development Report

At the completion of design development provide two (2) copies of report signed by the Consultant’s Representative that includes as a minimum:

an interim Monthly Progress Report;

Engineering and Specialist Services Proposals;

Sustainability Provisions Reporting Checklist;

Maintenance Minimisation Statement;

Wilful and Accidental Damage Statement;

Energy Minimisation Approach and Results;

Outcomes of Discussions with Relevant Authorities i.e. Local Authority, Fire and Emergency Services, Heritage Council, utilities authorities etc;

Limit of Cost Estimate in accordance with the Project Cost Planning, Guidelines for Consultants (July 2004). Include elemental quantities;

Schedule of Materials and Finishes;

Confirmation of compatibility between the design and the loose furniture schedule including details of any changes; and

Illustrations of the Developed Design - include 1:100 scale plans and elevations and 1:50 scale sectional studies of all buildings, typical constructional details and sketches showing internal treatment of spaces. Show fixed and loose furniture and equipment on floor plans.

Design development is considered complete upon presentation of the report and sign off by the Principal’s Representative.

#### OCCUPATIONAL SAFETY & HEALTH REPORT

The Consultant shall prepare a written Occupational Safety and Health Report (“the Report”) setting out:

The hazards that the Consultant has identified as part of the design process that arise from the design of the end product of the construction work and to which a person at the construction site is likely to be exposed; and

- The Consultant’s assessment of the risk of injury or harm to a person at the construction site that may result from those identified hazards; and

- The means by which the attendant risk may be eliminated, reduced or better controlled; and

- Which of those hazards the Consultant has not done anything in respect of to reduce the risk of injury or harm.

The level of detail in the Report must be appropriate for the type and complexity of the project, having regard to the nature of the hazards and the degree of risk.

The Consultant shall provide a copy of the Report to the Principal’s Representative and contractor prior to the contractor commencing work on the Site.

Where it becomes apparent during the course of construction that changes to the design could either:

- eliminate a risk to safety and health at sites; or

- better control a risk to safety and health at sites,

the Consultant shall work with the Principal’s Representative and the contractor to implement changes to the design that would eliminate or otherwise better control the identified risk.

Should any change in the design become required for a reason outlined in the preceding paragraph, the Consultant shall incorporate the change to the design into the Report, and provide an amended copy to the Principal’s Representative and the contractor.

#### Contract Documentation/Tender Estimate Report

At completion of the contract documentation and tender estimate provide to the Principal’s Representative two sets of completed documents for approval to call tenders. Also provide two (2) copies of a report signed by the Consultant’s Representative that includes as a minimum:

an interim Monthly Progress Report;

Tender estimate in accordance with the Project Cost Planning, Guidelines for Consultants (July 2004). Include elemental quantities;

Locking Schedule;

Colour schedule - include colour board and fabric selections;

Schedule of Charges. i.e. Headwork’s etc;

Certification that contract documentation complies with the project brief. Advise any discrepancies and reasons;

Confirmation of compatibility between the design and the loose furniture schedule including details of any changes;

Confirmation of drawings submitted to the Fire and Emergency Services for approval;

Confirmation of drawings submitted to the local authority for information;

Confirmation of other required approvals i.e. Heritage Council etc;

Confirmation of inclusion in the construction contract of the requirement for a security management plan;

Consultant Representative’s certification as required by Clause 15.3 of the General Conditions;

Schedule of items to be supplied by Principal;

Tender originals - electronic (to the Department of Treasury and Finance CADD Manual Requirements) clearly marked “TENDER DOCUMENTS”; and

An A3 size paper copy of the tender documents.

Contract documentation / tender estimate is considered complete upon presentation of the contract documentation and report and sign off by the Principal’s Representative.

#### Contract Administration

Every month contribute to Superintendents Representative report.

At each practical completion of the building works contract provide two (2) copies of a report, signed by the Superintendent’s Representative that includes as a minimum:

Practical Completion Defects List;

Practical Completion Certificate;

Financial Statement;

Summary and Status of Outstanding Disputes;

Warranties Summary;

Maintenance and Operation Manual (if required in the building contract) and Project Handover Manual (which shall include a list of minimum performance benchmarks to ensure efficient operation);

As Constructed Drawings - electronic (to the Department of Treasury and Finance CADD Manual Requirements) clearly marked “AS CONSTRUCTED DRAWINGS”;

Authorisation to reduce the builder’s retention;

Contractor’s Performance Report; and

Asset Management Drawing as previously stated.

Pursuant to the above the Maintenance and Operation Manual shall include as a minimum a:

schedule of all Mechanical, Electrical, Electronic and Security equipment incorporated in the project;

documented design intent;

Commissioning Report;

recommended preventative maintenance schedule for each item of equipment;

the capital cost of each item of equipment;

indicative costing of preventative maintenance; and

capital replacement program for each item of equipment. A sample of the format in which this information must be provided is attached.

#### Final Completion Report

At each final completion provide two (2) copies of a report, signed by the Superintendent’s Representative that includes as a minimum:

Final Completion Certificate;

Final Tuning Report;

A Maintenance Manual to facilitate  the maintenance of the energy efficiency systems and equipment that are required by BCA Parts J1 to J7 detailing the design and operation intent of the systems, the commissioning settings, and the preventative maintenance for the particular systems and equipment required to comply with BCA Part I2. The Consultant shall provide an extra copy of the Maintenance Manual to be kept on the building premises.

Authorisation to release the contractor’s retention; and

Financial Statement.

## DESIGN GUIDELINES AND SPECIFIC REQUIREMENTS

### Sustainability initiatives

The Department of Treasury and Finance’s Sustainable Non-Residential Government Buildings Policy and Sustainable Non-Residential Government Buildings Guidelines clearly define the application of sustainability in building projects.

The Consultant is responsible for ensuring compliance with Section J of the Building Code of Australia (as amended) and with the requirements of any specified Green Building Council rating tool targeted benchmarks.  It is acknowledged that, in meeting its responsibilities, the Consultant shall be reliant on its subconsultants for some individual elements of the requirement.

As a part of the provision of services, the Consultant is to identify the costs and benefits of incorporating the various elements of this section, using either the applicable Green Star matrix or the Consultant Sustainability Provisions Reporting Checklist.  The appropriate level of sustainable elements to be included in the project will be agreed with the Principal’s Representative.  The Department’s preference is for simple, cost-effective solutions that will achieve the objectives outlined in this clause. The Consultant is required to deliver an energy report at the end of Schematic Design, showing modelled outcomes and supporting text to explain anticipated energy use. The report should include any assumptions that require specific responses by the facility management and users.  For example, this modelling could involve life cycle costing of at least three alternative energy saving air-conditioning designs for the new building, considering such initiatives as mixed mode ventilation, alternative facade designs, shading, thermal mass etc.

#### GREEN BUILDING COUNCIL RATING or nabers RATING

The Consultant shall allow for all design analysis including simulation and modelling required to achieve the ratings indicated within the PDP for both Green Building Council of Australia and / or NABERS’ Benchmark Rating Tool. The Consultant will be responsible for applying for and obtaining these certificates.

#### ENERGY EFFICIENCY

The State Government is committed to reducing its current energy consumption.  An important contribution to meeting this target is ensuring that new or renovated government buildings are energy efficient and designed to ‘best practice’ green building standards.

The Consultant shall design to maximise energy efficiency in operating costs while at the same time providing reasonable comfort for the occupants.  This could include:

Incorporating passive solar design principles

Maximising day-lighting and passive climate modification opportunities

Incorporating energy efficient designs to minimise active heating and cooling requirements

Specifying energy efficient plant and equipment

Specifying energy efficient lighting systems

Providing efficient control and effective maintenance systems, including monitoring of energy consumption

Optimising opportunities to use renewable energy sources and incorporate renewable energy technologies wherever possible

In the construction of new government offices, the Consultant shall comply with the Government’s Office Accommodation Policies relating to energy efficiency (www.bmw.wa.gov.au).  A qualified minimum of 4.5 stars ABGR Base Building Rating has been required from 1July 2006.

#### WATER EFFICIENCY

The Consultant shall design landscape and buildings to minimise the use of water.  This could include:

Ensuring the incorporation of water efficient appliances and fixtures

Providing effective monitoring and maintenance systems

Installing reuse systems for grey water

Installing rain water and storm water collection tanks

Designing to manage stormwater runoff on site to recharge aquifers

Check with the Principal’s Representative to verify any specific water recycling and source requirements.

#### WASTE MINIMISATION

The Consultant is required to recommend strategies that minimise the generation of waste going to landfill and maximise reuse and recycling opportunities.  Such strategies could include:

Designing buildings to maximise the opportunities to recycle materials in future

Considering opportunities to recycle materials such as green waste and landfill on site within the works

Designing buildings to maximise longevity through the creation of flexible and readily adaptable designs.

#### BUILDING MATERIALS

The Consultant is required to consider strategies that incorporate ecologically sustainable materials and construction practices.  These could include:

Designing for resource conservation (using the minimum amount of material required for the function)

Maximising the use of recycled content material (the material must achieve the required technical performance)

Using materials that can be sourced from suppliers close to the site (locally sourced products reduce transport costs and fuel consumption and support the local community)

Minimising life cycle costs through using durable materials and equipment requiring minimal maintenance.

Minimising or avoiding the use of materials made from toxic or hazardous substances or which may result in off-gassing of emissions

Minimising the use of building materials with high embodied energy and no compensatory benefits

Minimising the use of building materials that have damaging ecological effects during harvesting, manufacturing and/or construction

Minimising the use of building materials produced from limited or non-renewable natural resources

#### BUILDING DURABILITY

A durable building is one that is long lasting, fit for purpose and requires minimal maintenance during its lifespan.  The Consultant shall include in the Design Development Report, a completed Consultant Sustainability Provisions Reporting Checklist.  Complete the checklist, supporting the building design and choice of materials.  As part of the project deliverables, the Consultant shall include a schedule of maintenance including required maintenance intervals and anticipated costs for major components of the building fabric.

Damage to public buildings costs taxpayers millions of dollars each year.  The Consultant shall also indicate, as part of the checklist, how minimisation of wilful and accidental damage has been considered in the design.

The Principal’s Representative will be able to assist the consultant with information on how to incorporate features that are likely to assist durability and minimise damage.

### Loose Furniture, FLOOR COVERINGS, wAREHOUSING AND DELIVERY SERVICES

#### Common Use Arrangements (CUA’s) and Government Contracts

The Government has in place purchasing arrangements with a range of pre-qualified suppliers for the supply, warehousing and delivery of furniture and carpet.

These comprise Common Use Arrangements (CUA’s) and a carpet supply contract through the Department of Treasury and Finance, and are required to be used unless suitable products or services are not available.

The Principal’s Representative must approve the procurement of furniture and carpet outside these arrangements.

Common Use Arrangements (CUA’s) and the Department of Treasury and Finance (BMW) contract applicable to this Contract are as follows:

- Common Use Arrangement CUA No. 10705 – Supply of Office and Classroom Furniture and Warehousing Services. A number of firms are contracted to supply furniture. A single contractor First Fleet is contracted for warehousing services.

- Common Use Arrangement CUA No. 15406 – Furniture Transport and Removal Services. A number of firms are contracted for transport and removal services.

- Government Contract RFT 1330006 – Supply, Delivery and Storage of Carpet (“the carpet supply contract”). A number of firms are contracted for carpet services.

Buyers’ Guides are available for the above mentioned CUA’s and BMW contract.  These guides include details of suppliers, prices, discounts offered, delivery, ordering and payment arrangements from the relevant website at either http://www.contractswa.dtf.wa.gov.au/ (for furniture, warehousing and delivery) or http://www.bmw.wa.gov.au/ (for carpet).

#### Non Contract Items

For the procurement of loose furniture that is not available from CUA’s, arrange the calling of quotations/tenders in accordance with State Supply Commission policies and guidelines on behalf of the Principal.

For the procurement of carpet not available through the carpet supply contract, specify the supply and installation of the carpet within the works contract.

#### The Department of Treasury and Finance Function

The Department of Treasury and Finance will:

- Provide information regarding policy, Government contracts, and standards;

- Provide standard furniture briefs or furniture schedules for specific building or requirements of the Principal’s nominated client Government Agency where these are available;

- Approve the procurement method proposed by the consultant;

- Tender procurement packages where required; and

- Pay all accounts for orders placed by the Consultant and the CUA Warehousing contractor on the Principal’s behalf.

#### Loose Furniture and Equipment

The Consultant must manage the provision and relocation of loose furniture and equipment by:

a) 	Identifying the Principal’s nominated client Government agency’s needs through:

- Becoming familiar with the client agency’s policies, standards, and accommodation schedules with respect to furniture and equipment;

- Liaising with the client agency to determine its detailed furniture and equipment requirements with respect to the project;

- Carrying out surveys of existing furniture and equipment to determine their suitability for reuse; and

- Providing advice to Principal’s Representative and the client agency regarding product range and availability, technical characteristics of furniture and equipment, and provide options and recommendations.

b)	Maintaining adequate documentation, as well as scheduling and estimating through:

- Preparing designs, documentation, specifications and schedules (including finishes and colour schedules) for the complete furniture and equipment needs (new and reused) of the project;

- Preparing preliminary and detailed estimates of the furniture and equipment service including, where appropriate, products, warehousing, delivery, installation, and relocation in consultation with First Fleet;

- Determining the delivery program and delivery location details for the furniture and equipment service and co-ordinate activities with First Fleet to meet the required time frame;

- Identifying and recommending appropriate procurement method/s to achieve furniture and equipment needs for approval by the Principal’s Representative;

- Preparing contract documentation, where appropriate, for the purchase, delivery, installation and relocation of furniture and equipment in accordance with the approved procurement method/s; and

- Providing advice to First Fleet regarding product range and availability, technical characteristics of furniture and equipment.

c) 	Arranging purchases:

For furniture and equipment not available from the Common Use Arrangement, the Consultant must call quotes in accordance with State Supply Commission policies.

The Consultant must provide details of required furniture and equipment to First Fleet, which will source furniture and equipment required for the project. The Consultant must liaise with First Fleet and provide all the required information, including delivery programs and delivery location details in sufficient time for First Fleet to arrange the purchase, take into store and arrange delivery of all scheduled furniture and equipment.

The Consultant must liaise with First Fleet to:

- Confirm the supply, delivery, and cost details of items available from Government contracts;

- Provide details of all quotations called and accepted for furniture and equipment that is not available from a government Common Use Contract to First Fleet, in accordance with State Supply Commission policies,

The Consultant is to be aware that First Fleet will arrange delivery of the sourced furniture and equipment through the State Government CUA 120400 - Road Transport Services Contract.

First Fleet will not be involved in the purchase or delivery of any IT or computer hardware or software.

d) 	Supervising the supply and installation of furniture and equipment:

The Consultant must be on site when the sourced furniture and equipment is delivered and must:

- Provide direction to the delivery personnel for the correct placement of the sourced furniture and equipment around the premise; and

- Certify that the sourced furniture and equipment provided and its installation is correct and complete.

#### Floor Coverings

The Consultant must manage the provision of new floor coverings by:

a) 	Identifying the Principal’s nominated client Government agency’s needs through:

- Becoming familiar with the policies and standards with respect to floor coverings of the client agency;

- Liaising with the client agency to determine its floor covering requirements with respect to the project; and

- Providing advice to the Principal’s Representative and the client agency regarding product range and availability and technical characteristics, and provide options and recommendations.

b)	Maintaining adequate documentation, as well as scheduling and estimating through:

- Preparing schedules, including colour selections, for the floor covering of the project;

- Identifying and recommending appropriate procurement method/s for approval by the Principal’s Representative; and

- Preparing preliminary and detailed estimates for supplying and laying of floor coverings;

- Determining the time program for floor covering ordering and laying, and co-ordinate activities to meet the required time frame, and

- Preparing contract documentation for the supply and installation of floor treatments where not available from the carpet supply contract or for the delivery and installation only of the carpet selected from the carpet supply contract.

c) 	Arranging purchases for the supply of carpet available from the carpet supply contract by:

- Confirming supply, delivery and cost details with the selected supplier;

- Ensuring the details of the selected carpet and carpet supply contract are included in the tender documents for the works contract for purchase and installation of the carpet by the building contractor; and

- Specifying the supply and installation of other floor coverings within the works contract.

#### Warehousing and Delivery Services

The consultant must manage the provision of warehousing and delivery services by:

a) 	Identifying the Principal’s nominated client Government agency needs through:

- Liaising with both the Principal’s Representative and the client agency to determine its requirements with respect to the project; and

- Providing advice to both the Principal’s Representative and the client agency regarding warehousing and delivery services, logistical matters, and provide options and recommendations;

b) 	Scheduling and estimating through:

- Determining the time program for warehousing and delivery services, and co-ordinate activities to meet the required time frame, and

- Preparing preliminary and detailed estimates for warehousing and delivery services.

c)	Purchasing from Common Use Arrangements (CUA’s) or Government contracts by

- Liaising with First Fleet regarding warehousing requirements and timeframe for assembly and delivery of furniture;

- Monitoring the stockpiles of furniture within the warehouse; and

- Advising First Fleet of final delivery requirements and coordinate and certify correct delivery to site.

### UNIVERSAL ACCESS

The Principal is aware that the Building Code of Australia (“BCA”) is in the process of being amended for compliance with the Disability Discrimination Act 1992 (Cth) (“DDA”).  The Consultant is deemed to be conversant with the intent and contents of the current BCA, the DDA and the Draft Premises Standard current being reviewed for incorporation into the BCA, as compliance with the BCA does not, at this stage, guarantee that the access requirements of the DDA have been met.

When compliance with the DDA and the proposed changes to the BCA affects other buildings or parts of buildings on the site but previously not directly affected by this project the Consultant shall, as soon as practicable, advise the Principal.  Such advice shall include details of the extent of the affected areas and the cost implications of this.

Similarly, when the project brief conflicts with the DDA and the amendments to the BCA the Consultant shall, as soon as practicable, advice the Principal.  Such advice shall include details of the extent of conflict and the cost implications of this.

### GOVERNMENT REQUIREMENT FOR BICYCLE END OF TRIP FACILITIES IN GOVERNMENT BUILDINGS

The Consultant shall liaise with the Principal’s Representative to ensure appropriate bicycle end of trip facilities are included in accordance with the standards set out in Bikewest’s “End of Trip Facilities in Government Buildings”.

### MINIMUM REQUIREMENTS FOR DESIGN AND CHECKING

#### GENERAL

The Consultant shall ensure that all structural design and documentation is independently checked.  The firms and the personnel involved in the design and checking process shall meet the minimum requirements listed below.

#### SEPARATION OF DESIGN AND CHECKING FUNCTIONS

A basic principle of the checking process is that it will be as independent of the design process as possible.  Consequently a requirement of this Contract is that the Checking Engineer shall not have been directly involved in the design phase of the work.  In the case of a design firm with limited staff, this may necessitate the checking phase being undertaken by another firm.

#### DESIGN ENGINEER

Shall have practical design experience in building structures commensurate with the value and complexity of the project;

and

Shall be eligible for membership of the Institution of Engineers Australia as either a Corporate Member, or a Graduate Member.

#### CHECKING ENGINEER

Shall not have been directly involved in the design or planning of the work to be checked.

May be a member of the design firm or a member of an independent firm.

Shall be eligible for membership of the Institute of Engineers Australia.

Shall have;

A minimum of 5 years practical experience in structural engineering for major or complex projects; or

A minimum of 10 years practical experience in structural engineering for minor projects of not more than 2 storeys in height.

Shall have been actively engaged in structural engineering design of buildings during the preceding 3 years.

Shall have worked with Australian design codes and regulations, current at the time, for the preceding 12 months.

#### CERTIFICATION

Design drawings shall be signed as approved by the Design Engineer and the Checking Engineer.

The Principal of the design firm shall sign and submit to the Principal’s Representative, a letter naming the Design and Checking Engineers engaged in the work and listing against their names, or by other acceptable means, the qualifications and experience they possess relative to the requirements listed in paragraphs above.

#### RECORDING OF DESIGN LOADS

Structural loading codes relevant to a project shall be listed on at least one sheet of the structural drawings.  The Australian Standard Code number, year of Code issue and Code amendment number (if applicable) shall be recorded for all loading codes used in the design.

If an Australian Standard loading code has not been issued for a particular type of loading and an alternative standard (such as a British or New Zealand Standard) is not mandatory.

The design and checking engineers shall agree an appropriate load value.  Where design loads are used which are not sourced from Australian Standards, they shall be included with the information required by the following paragraphs.

In addition to listing the loading codes, the following specific design information shall be recorded on the structural drawings.

Live Loads

Design live loads for all suspended floors (including walkways and mezzanines) and for roof structures and canopies, which, because of their accessibility or materials of construction, could be expected to carry higher live loads than normal roofs.

Wind Loads

Wind region

Terrain category

Shielding multiplier

Topographic multiplier

Structure importance multiplier

Where different terrain categories or multipliers have been assumed in the design, depending on wind direction, each of the different combinations of terrain category and multipliers used shall be noted together with the wind direction(s) to which they apply.

Earthquake Loads

Structure type (or types where more than one exists in the project).

Acceleration coefficient

Site factor

Soil Bearing Pressures

The maximum safe working or ultimate soil bearing pressures (state which) used in footing design.

If different footings have been designed using different bearing pressures, the design bearing pressure for each footing type or size shall be recorded.

Site Classification

The site classification in accordance with AS 2870 “Residential Slabs and Footings”.

If the classification varies across the site, the extent of each soil class shall be shown or noted on an appropriate structural drawing.

The following is an example of the above requirements.

(Say information included on drawing S1, General Notes, in this example).

DESIGN INFORMATION

Dead and Live loads AS 1170.1-1989

Live load - Block A, mezzanine	5 kPa

Live load - Block B concrete roof (non trafficable)	1.5 kPa.

Wind loads AS 1170.2-1989-Amdt. 3

Wind region	A
Wind from north-east and south-east	Terrain category 2
	Shielding multiplier 1
	Topographic multiplier 1
	Importance multiplier 1
Wind from north-west and south-west	Terrain category 3
	Shielding multiplier 0.9
	Topographic multiplier 1
	Importance multiplier 1
Earthquake loads AS 1170.4-1993-Amdt. 1
Structure type	II
Acceleration coefficient	0.14
Site factor	1.25
Soil bearing pressures
All footings (safe working bearing pressure).	3 kPa
Site classification	M

(End of example)

The information required here is to GUIDE future planning where:

an existing structural design is being considered for use in a new location;

an existing project is to be altered or additions are to be made;

changes to building or room occupancies require an evaluation of floor load capacities;

or

cost estimates for a new building in a similar location are to be prepared.

The inclusion of the above information on a structural drawing shall NOT relieve future users of such information of their responsibilities under their conditions of engagement.

### work AT an existing premise

This project involves work at an existing premise.  As a result, the contractor, the contractor’s subcontractors and suppliers, the occupants of the premise and others may be exposed to safety and/or health risks arising from the existing condition of the premise and its surrounds during the execution of the works.

Some of these risks can be identified during the design and documentation phases of this Contract.  To address these risks the Consultant shall obtain from the Principal’s Representative a copy of the hazardous substances survey, asbestos register and the associated management plan for the premise and its surrounds.

The Consultant shall:

- ensure that existing hazardous substances and asbestos products are addressed as Principal Identified Hazards under the Workplace Safety and Health clauses of the tender and contract documents for the construction contract;

- make available to tenderers for the construction contract the existing management plan dealing with the identified hazards so that all relevant management issues can be adequately addressed in the contractor’s Site Specific Safety Management Plan;

- arrange, on behalf of the Principal, the services of a Specialist Consultant meeting the requirements of clause B.3.7.1 (the Asbestos Consultant);

- consult the Asbestos Consultant on all matters relating to asbestos and incorporate any advice and recommendations of the Asbestos Consultant into tender documentation, drawings and specifications and manage work under the construction contract in accordance with any such advice and recommendations.

- not seek approval of tender documentation, drawings and specifications unless the Asbestos Consultant has conducted an inspection of the site, and provided a condition report detailing results of the inspection.

- in the event that asbestos is discovered following commencement of the construction contract, manage the incident in accordance with the Action Management Flowchart at Clause B.12 of the Consultant Brief.

#### ASBESTOS CONSULTANT

The Asbestos Consultant must:

- have the ability to, inter alia, provide competent inspection, survey condition reporting and advice on asbestos materials;

- be approved by the Principal’s Representative;

- conduct all relevant Services in accordance with government requirements, including, but not limited to, National Occupational Safety and Health Commission guidelines, procedures and requirements and Occupational Safety and Health legislation, regulations and guidelines; and

- have, or use the services of a company with, current National Association of Testing Authorities (NATA) certification for the identification of asbestos.

### CADD

The drawings for this project shall be provided in a CADD format compatible with the Department of Treasury and Finance CADD system.

The Department of Treasury and Finance has a CADD Documentation Procedures Manual.  The consultant shall comply with the requirements of this manual.

Liaise with the Principal’s Representative to obtain a copy of this manual and for any other details required on the Department of Treasury and Finance CADD requirements.

Refer to clauses Contract Documentation/Tender Estimate Report and Practical Completion Report and Electronic Tender Documents for details of deliverable items.

### Electronic Tender Documents

The tender documents for this project shall also be provided in an electronic format for attachment to, and distribution from the Tenders WA website. Ensure that electronic copies and hard copies are identical in content.

Documents shall generally be in the formats described below and in accordance with the current CADD Documentation Procedures Manual.  Do not use ' " / \ & symbols in the Project Title

Deliver electronic documents on either a  CD Rom or DVD .

The Principal’s Representative is able to provide names of the Department of Treasury and Finance staff available for technical advice on this requirement.

#### Specifications

Specifications shall be Microsoft Word 2000 documents and may be either a single document or a collection of documents.  In all cases the electronic copy of the specification shall contain all the required Department of Treasury and Finance forms.  The specification shall include all sub-consultant specifications, schedules, tables and the like.  The specification file, or files, shall be 'zipped' using a propriety archiving tool such as “WinZip” or “PKZip” into a single file named "<Project Title> - Specification".

#### Drawings

Drawings shall generally conform to the Department of Treasury and Finance CADD protocols but be .dwf (drawing web format) files.

Prior to conversion to the .dwf format:

Erase all entries outside the drawing boundaries;

‘Zoom’ drawings to limits; and

Ensure that all ‘xref’ files are on the same directory as the drawings to be converted (.dwf’s of ‘xrefs’ are not required as they are bound into the .dwfs).

Each .dwf file shall contain only one drawing.  Ensure that drawings can be read before submitting to the Department of Treasury and Finance.

Drawings shall be grouped together into disciplines and 'zipped' using an archiving tool such as “WinZip” or “PKZip” so as to produce the following file names for each project:

"<Project Title> - Architectural Dwgs"

"<Project Title> - Structural Dwgs"

"<Project Title> - Electrical Dwgs"

"<Project Title> - Mechanical Dwgs"

"<Project Title> - Hydraulic Dwgs"

"<Project Title> - Landscape Dwgs" (if applicable)

"<Project Title> - Civil Dwgs" (if applicable)

If any individual discipline group has drawings totalling more than 3Mb in size when 'zipped' the drawings shall be split into separate files of 2 - 2.5Mb in size and numbered consecutively, i.e. "<Project Title> - Structural Dwgs1", "<Project Title> - Structural Dwgs2" and so on.

#### Bill of Quantities

If required, the BQ shall be in a Microsoft Excel 2000 format.  The file, or files, shall be 'zipped' using an archiving tool such as “WinZip” or “PKZip” into a single file named "<Project Title> - Quantities.

Description and quantities cells within the spreadsheet shall be protected to ensure that no manipulation of the supplied data can take place.

### ONLINE CONTRACT MANAGEMENT

The Consultant shall use the Department of Treasury and Finance’ online contract administration and management system for this project.

The online system operates via the web at an address provided by the Department of Treasury and Finance.  Pro forma for electronic transfer of information will be listed on these web pages.

The information to be provided by electronic, online means shall include, but not necessarily be limited to:

Project Details

Datasheets

Project Progress Reports

Consultant (AS 4122) Contract Related

Fee Variations

Fee and Disbursement records

Progress Fee Claim Details

Construction (AS 2124 & AS 4300) Contract Related

Variations

Payment Certificates

##### Implementation

If required, the Department of Treasury and Finance will provide onsite training for individual Consultants. A maximum of one-hour training time is anticipated.

### Project Handover

Upon engagement, the Principal’s Representative will introduce the Consultant to the Department of Treasury and Finance appointed Facilities Manager or the Department of Treasury and Finance Regional Manager.

The Consultant shall:

Liaise with the Facilities Manager/Regional Manager on any issues related to the project (i.e. obtain from the Facilities Manager/Regional Manager information on any site history which may affect this project and keep Facilities Manager/Regional Manager informed of the project;

During construction phase, ensure that the contractor informs the Facilities Manager/Regional Manager of any disruptions to existing service;

Prepare Handover Manual one month prior to practical completion.  ;

One month prior to practical completion, invite all nominated parties to Practical Completion Handover Meeting.  A standard agenda for these meetings will be provided by the Principal’s Representative;

Chair Practical Completion Handover Meeting, prepare and forward minutes;

Prior to the completion of the Defects Liability Period, arrange a meeting (if necessary) or otherwise liaise with the contractor and Facilities Manager/Regional Manager to ensure that all defects are resolved; and;

Report to Principal’s Representative on results of meeting; and

Arrange an onsite post-occupancy training session within three months after the issue of a Certificate of Practical Completion, and arrange for the attendance of relevant subconsultants and the contractor at that meeting.  The purpose of the onsite post-occupancy training session is to ensure that the end user of the facility is appropriately trained to operate the building in accordance with the design intentions.

### SCHEDULE OF DELIVERABLES

The Consultant shall maintain a Schedule of Deliverables throughout the period of the Contract and where appropriate and with prior written approval of the Principal’s Representative amend the Schedule of Deliverables to reflect to Principal’s required outcomes.

The initial Schedule of Deliverables for this Contract has been prepared by the Principal’s Representative and is included at Clause B.6 of this document.  The Principal’s Representative will provide a computer disk containing a copy of the initial Schedule of Deliverables to the Consultant.  This will be in a Word 2000 format.  If the Consultant’s operating and/or word processing system is unable to read and write in Word 2000 it is the Consultant’s responsibility to arrange and pay for the conversion of the data on the provided disk into a format, which can be used by the Consultant.

The deliverables that appear within the Schedule of Deliverables for each phase of the project shall be provided by the Consultant to the nominated entity prior to the completion of each phase.

## GENERAL CONDITIONS OF CONTRACT

Interim Australian Standard AS 4122 (Int)- 1993 General Conditions for Engagement of Consultants are the General Conditions of Contract and are hereafter referred to as the “General Conditions”.

## SPECIAL CONDITIONS OF CONTRACT

### General

Where there is any inconsistency these Special Conditions shall take precedence over the General Conditions.

### GOODS AND SERVICES TAX (GST)

For the purposes of this clause:

- “GST” means goods and services tax applicable to any taxable supplies as determined under the GST Act.

- “GST Act” means A New Tax System (Goods and Services Tax) Act 1999 and (where the context permits) includes the regulations and the Commissioner of Taxation’s Goods and Services Tax Rulings and Determinations made thereunder and any other written law dealing with GST applying for the time being in the State of Western Australia.

- “Supply”, “taxable supply” and “tax invoice” have the same meanings as in the GST Act.

Where the supply of the work under the Contract or any part thereof is a taxable supply under the GST Act:

- The Lump Sum Fee shall be inclusive of all applicable GST at the rate in force for the time being;

- The Principal shall issue a recipient Created Tax Invoice (“RCTI”) in respect of GST payable on each instalment of the Lump Sum Fee and shall provide a copy of the RCTI to the Consultant.  The RCTI shall contain all information required for a tax invoice under the GST Act and shall bear the ABN of the Consultant.

- The Principal shall issue an adjustment to the Consultant in relation to any adjustment events as they occur.

- The Consultant shall not issue tax invoices in respect of the work under the Contract or any part thereof.

This provision applies notwithstanding any other provision of the Contract or any legislation or rule of law to the contrary but does not apply if the Consultant is not registered for GST, and is not required to be so registered, under the GST Act.

The Consultant shall at all times observe, perform and comply with all applicable provisions of the GST Act relative to the supply of the work under the Contract.

### Description Of The Works

The works comprise that stated in the consultant brief and such other work, which may be necessary for the completion of the project as described in the project brief.

### The Engagement

Amend Clause 2 of the General Conditions by deleting item (d) and substituting:

“(d) be constituted by

(A)	The Principal’s invitation to submit a proposal;

(B)	The Consultant’s Proposal;

(C)	The Code of Practice for the Building and Construction Industry in Western Australia;

(D)	The Letter of Engagement;

(E)	The General Conditions;

(F)	The Special Conditions of Engagement;

(G)	The Annexure to the General conditions for engagement of consultants;

(H)	The Consultant Brief;

(I)	The Project Brief; and

(J)	The addenda and any other correspondence issued to the Consultant by the Principal.”

### DISCLOSURE OF CONTRACT INFORMATION AND DOCUMENTS

#### PUBLIC DISCLOSURE OF CONTRACT DETAILS

- The contract award information for all contracts above $10,000 will be publicly available and published on the Tenders WA website after the Contract is legally established.

- Documents and other information relevant to the Contract may be disclosed when required by law under the Freedom of Information Act 1992 (WA), tabling of documents in Parliament or under a court order.

#### DEFINITIONS

Contract award information means Consultant(s) name(s) and Contract Price(s).

### ACCESS BY THE AUDITOR GENERAL

#### auditor general act 2006 (WA) And fiNANCIAL MANAGEMENT ACT 2006 (WA)

The Parties acknowledge and agree that, notwithstanding any provisions of this Contract to the contrary, the powers and responsibilities of the Auditor General for the State of Western Australia under both the Auditor General Act 2006 (WA) and the Financial Management Act 2006 (WA) are not limited or affected by the terms of the Contract.

### Nature Of Contract

The Consultant shall be paid on a Lump Sum basis as stated in the Annexure.

### RESPONSIBILITIES AND OBLIGATIONS OF THE CONSULTANT

Amend Clause 10 of the General Conditions of Contract by adding the following proviso to sub-clause (c):

“Provided that to the extent that any such loss or damage is asbestos related and does not arise out of:

- a failure of the Consultant to comply with Clause B.3.7: or

- any dishonest, fraudulent, malicious, criminal or deliberate conduct of the Consultant or the Consultant’s employees, agents or subconsultants,

the Consultant’s liability shall be limited to the cover, if any, contained in any policy of insurance that the Consultant is required to effect and maintain under Clause 18.”

### Services And Duties

Amend Clause 15.7 of the General Conditions by deleting the last paragraph and substituting:

“If the Consultant does not notify the Principal under Clause 15.7 within fourteen (14) days of receiving the work from the Principal, the work shall be deemed to be accepted by the Consultant.”

### Settlement Of Disputes

Amend Clause 16.2 of the General Conditions by deleting the first paragraph and substituting:

“If a dispute or difference between the Consultant and Principal arises out of or in connection with the Contract either party shall within seven (7) days of the dispute or difference arising deliver or serve by certified mail to the other party a notice in writing identifying and providing all details of the dispute or difference.

### Fee And Payment

(i). Amend Clause 17.1 of the General Conditions by deleting item (g) and substituting:

(g) 	Details of any matters which have arisen to the date of the claim which may affect the total fees payable under this Clause and, where practicable, an estimate of the amount thereof.

(h)	Details of progress claims made by subconsultants to the Consultant through the Claim Period.

(i)	Substantiation that any fees and disbursements that were included in the progress payment for the immediately preceding Claim Period for subconsultants have actually been paid to the subconsultants by the Consultant.

(j)	Similar details of subconsultants ‘progress claims as are required herein in respect of the Consultant’s Progress Claim.”

(ii) Further amend Clause 17.1 of the General Conditions by adding as a further paragraph:

“The Principal shall make payments to the Consultant only.  The Consultant is responsible for making any payment that is due to subconsultants.”

### Notice Of Claims

The Consultant shall notify the Principal, in writing, within seven (7) days of notification of any claim or potential claim made against the Consultant, which arises wholly, or in part from provisions of this Contract.

### Control Of Consultant’s Employees And Sub-Consultants

The Principal may direct the Consultant to have removed from the project or from any activity connected with the work under the Contract, within such time as the Principal directs, any person employed in connection with the work under the Contract who, in the opinion of the Principal, is guilty of misconduct or is incompetent or negligent.  The person shall not thereafter be employed on the project or on activities connected with the work under the Contract without the prior written approval of the Principal.

The Consultant shall not change any member of its project team or any of its subconsultants or allow its subconsultants to change any members of their project teams that formed part of the Consultant’s tender or has been subsequently approved by the Principal without prior written approval of the Principal, such approval shall not unreasonably be withheld.

### Inspections And Provisions Of Insurance Policies

Before commencing work under the Contract, the Consultant shall provide evidence, to the satisfaction and approval in writing of the Principal, of the insurances having been taken out for the purposes of clause 18 of the General Conditions

### Approvals

The Consultant shall not initiate or proceed with any component of service as listed in the Annexure without prior written approval of the Principal.

### Limited Function Of Appointed Superintendent’s Representative

When appointed as the Superintendent’s Representative for a contract, the Consultant or its employee, as the case may be, shall obtain written approval from the Principal’s Representative prior to issuing any direction, instruction or variation which has the effect or potential for increasing the Value of Work under the contract by greater than $5,000 or extending the Date for Practical Completion, resulting from an instruction from the Client Agency or any of its officers.

### CONSULTANT PERFORMANCE REPORTING

The Principal’s Representative will, at a various stages during this Contract, prepare a report for the sole use of the Principal in respect to aspects of the Consultant’s performance.  The frequency of the reports will be agreed with the Consultant but will not be less than every 6 months occasions during the period of the Contract and at practical completion.  A sample report will be made available to the Consultant upon appointment.

The Consultant is to be aware that the Principal will use the outcome of these performance reports when considering future tendering and contracting opportunities of the Consultant.

### APPLICATION OF THE BUY LOCAL POLICY

#### Enforcement of Government Procurement Policies

It is a fundamental term of this Contract that the Consultant shall comply with the specific provisions of government procurement policies as set out in the Request for Tender and contract documents.

When in response to those provisions;

- the Consultant has:

- claimed a tender preference that required the Principal to accept the Consultant’s tender rather than another conforming tender; or,

- given undertakings in its tender that have induced the Principal to accept the Consultant’s tender rather than another conforming tender; and

- the amount of that other conforming tender is/was lower than the amount of the Consultant’s offer; and

- the Consultant fails to comply with the whole or a discrete portion of those provisions or undertakings,

THEN the Principal may, in addition to any other remedy available to it under the Contract; do any one or more of the following:

- recover from the Consultant the whole or any part of the difference between the Consultant’s offer and the amount of the lowest conforming tender;

- require the Consultant to use goods, materials or services that comply with the specific provisions of the policy or the Consultant’s undertakings referred to above; and

- terminate the Contract.

The Consultant shall, if requested by the Principal certify in writing to the Principal that it has complied with specific the policy provisions and its undertakings set out or given in its tender and provide adequate evidence of its compliance.  The existence and extent of the Consultant’s failure to comply with any such provisions or undertaking shall be determined by the Principal in its absolute discretion and, in the absence of manifest evidence to the contrary, the determination of the Principal in this regard shall be final and binding on the parties to this Contract.

On determination by the Principal that the Consultant has failed to comply with such provisions or undertakings, the difference between the amount of the Consultant’s offer and the amount of the lowest conforming tender shall be a debt due to the Principal, which the Principal shall be entitled to deduct from the Contract Sum or any Security held by the Principal, or to recover from the Consultant in any court of competent jurisdiction.

## SCHEDULE OF DELIVERABLES

Project Title:			Project No:

Consultant’s Name:			Schedule Update No:			Attached To Progress Fee Claim No:

Notes:	1. Refer to Request for Proposal clause — Schedule of Deliverables

2. The Consultant is responsible for maintaining and completing Columns 1 to 7 of this Schedule.

3. Column 8 is for use by the Principal’s Representative only.

| 1 Phase | 2 Consultant Deliverables | 3 Qty | 4 To Be Submitted To: | 5 Comments | 6 Date Submitted | 7 Status Complete (%) | 8 Principal’s Rep. Confirmation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Brief Confirmation | Evidence of Consultant Insurances | As req. | Principal’s Rep. |  |  |  |  |
|  | Signed off Brief. | 2 sets | Principal’s Rep. |  |  |  |  |
|  | Signed off Brief Report including: | 1 set |  |  |  |  |  |
|  | Cost Estimate |  |  |  |  |  |  |
|  | Program |  |  |  |  |  |  |
|  | Cashflow |  |  |  |  |  |  |
|  | Site Selection Report | 2 sets | Principal’s Rep. |  |  |  |  |
|  | Geotechnical Report | 2 sets | Principal’s Rep. |  |  |  |  |
|  | Site Survey Plan | 2 sets | Principal’s Rep. |  |  |  |  |
| Schematic Design | Schematic Plans. | 2 sets | Principal’s Rep. |  |  |  |  |
|  | Schematic Design Report, as detailed within Part B of the Request for Proposal. | 2 sets | Principal’s Rep. |  |  |  |  |
|  | Monthly Progress Report (Consultant Reporting Datasheet) | As req. | Principal’s Rep. |  |  |  |  |
|  | Completed Green Building Council Rating Tool Matrix | 1 set | Principal’s Rep. | Please consult Assistant Director, Building Sustainability |  |  |  |
|  | Fire Protection Audit Report (DET projects only) | 2 sets | Principal’s Rep. |  |  |  |  |
|  | Copy of DET Security Co-ordinator’s written approval of design/scope of works statement for security system. | 1 set | Principal’s Rep. |  |  |  |  |
|  | Copy of Principal’s Rep’s written approval to proceed to the next phase Energy Report showing modelled outcomes with text explaining anticipated energy use | 1 set 1 set | Principal’s Rep. Principal’s Rep. | Life Cycle Costing of at least three alternative energy saving air conditioning designs had been modelled |  |  |  |
|  | Confirmation that schematic plans have been signed off by the Principal’s Rep | 1 set | Principal’s Rep. |  |  |  |  |
| Design Development | Design Development Report, as detailed within Part B of the Request for Proposal | 2 sets | Principal’s Rep. |  |  |  |  |
|  | Monthly Progress Report (Consultant Reporting Datasheet) | As req. | Principal’s Rep. |  |  |  |  |
|  | Completed Green Building Council Rating Tool Matrix | 1 set | Principal’s Rep. | Please consult Assistant Director, Building Sustainability |  |  |  |
|  | Plans to Local Authority | 1 set | Local Authority | Copy of letter to Principal’s Rep. |  |  |  |
|  | Consultant Sustainability Provisions Reporting Checklist | 1 set | Principals Rep. |  |  |  |  |
|  | Copy of Principal’s Rep’s written approval to proceed to the next phase | 1 set | Principal’s Rep. |  |  |  |  |
|  | Confirmation that design development plans have been signed off by the Principal’s Rep | 1 set | Principal’s Rep. |  |  |  |  |
|  | Perspective (Optional, delete if not required) | 2 sets | Principal’s Rep. |  |  |  |  |
| Contract Documentation | Tender Estimate Report, as detailed within Part B of the Request for Proposal. | 2 sets | Principal’s Rep. |  |  |  |  |
|  | Monthly Progress Report (Consultant Reporting Datasheet) | As req. | Principal’s Rep. |  |  |  |  |
|  | Completed Green Building Council Rating Tool Matrix | 1 set | Principal’s Rep. | Please consult Assistant Director, Building Sustainability |  |  |  |
|  | Written confirmation that an independent structural design check has been carried out Approval of record relating to the testing of all services by the Contractor. | 1 set 1 set | Principal’s Rep. Principal’s Rep. | Before a Certificate of Practical Completion is issued. |  |  |  |
|  | Written confirmation that plans meet the government’s bicycle strategy requirements outlined in Bikewest’s “End of Trip Facilities in Government Buildings”. | 2 sets | Principal’s Rep. | The document “End of Trip Facilities in Government Buildings” is available form Bikewest. |  |  |  |
|  | Contractors Pre-qualification and Priority Start - Building Calculation | 1 set | Principal’s Rep. |  |  |  |  |
|  | Hard Copy of Tender Documents- Specifications & Drawings | As nom. 2 sets 1 set | East Perth Tenders Office Principal’s Rep. |  |  |  |  |
|  | Electronic Copy of Tender Documents – Specifications and Drawings | 1 set | East Perth Tenders Office | In correct format on CD Rom or DVD |  |  |  |
|  | Drawing List (all disciplines) | 1 set | The Department of Treasury and Finance Manager Building Records |  |  |  |  |
|  | Colour Scheme | 3 sets | Principal’s Rep. |  |  |  |  |
|  | Confirmation that Security Management Plan requirements are included in the construction contract (DET projects only) | 1 set | Principal’s Rep. |  |  |  |  |
|  | Drawings, specifications, measurements or other details relating to the installation of data cabling in WA schools (if applicable) | 1 set | Principal’s Rep. | Principal’s Rep is to forward to the Contractor nominated in these specifications. |  |  |  |
|  | Computer CADD documentation discs including a copy of the Specification and Bill of Quantities where a Bill of Quantities is included | 1 set | The Department of Treasury and Finance Manager Building Records | Refer to the Department of Treasury and Finance CADD Documentation Procedures Manual or detailed requirements and submit copy of transmittal to Principal’s Rep. |  |  |  |
|  | Draft copy of landscape drawings & specification (DET projects only) | 2 set | Principal’s Rep. | Submit to Principal’s Rep for approval. |  |  |  |
|  | A3 copies of architectural plans | 1 set | Principal’s Rep. |  |  |  |  |
| Tender | Tender Enquiries Log | 1 set | Principal’s Rep. |  |  |  |  |
|  | Tender Recommendation & Reconciliation | 1 set | Principal’s Rep. |  |  |  |  |
|  | Energy Impact Estimate & Self Certification Checklist (DET projects only) | 3 sets | Principal’s Rep. |  |  |  |  |
|  | Asset Management Plan (MOJ & Police projects only) | 2 sets | Principal’s Rep. |  |  |  |  |
| Contract Administration | Site Meeting Minutes | As req. | Principal’s Rep. |  |  |  |  |
|  | The digital image to be used on the site signboard in Encapsulated Post Script (EPS) or high resolution Joint Photographic Experts Group (JPG) format. | As req. | Principal’s Rep. |  |  |  |  |
|  | Occupational Safety and Health Report | 2 sets | Principal’s Rep. and Contractor | Prior to the Contractor commencing work on site |  |  |  |
|  | Updated Occupational Safety and Health Report | As req. | Principal’s Rep. and Contractor | Required only if the OSH Report is updated during the construction phase. |  |  |  |
|  | Contract Administration Report as detailed within Part B of this Request | As req. | Principal’s Rep. |  |  |  |  |
|  | AS2124 requirements, including: | As req. | Principal’s Rep. |  |  |  |  |
|  | Construction Program/s |  |  |  |  |  |  |
|  | Progress Payment Certificates with Schedule of Variations |  |  |  |  |  |  |
|  | Variations |  |  |  |  |  |  |
|  | Authorisations relating to retention/security. |  |  |  |  |  |  |
|  | Practical Completion Certificate/s |  |  |  |  |  |  |
|  | Final Completion Certificate |  |  |  |  |  |  |
|  | Security Management Plan Proforma | 1 set | Principal’s Rep. |  |  |  |  |
|  | Contractor Performance Report | As req. | Principal’s Rep. |  |  |  |  |
|  | Handover Meeting (with Principal’s Rep) Minutes | As req. | Principal’s Rep. |  |  |  |  |
|  | Handover Meeting (with FM Contractor/Regional Manager) Minutes | As req. | Principal’s Rep. |  |  |  |  |
|  | Computer CADD “As Constructed” disks | 1 set | The Department of Treasury and Finance Manager Building Records | Refer to the Department of Treasury and Finance CADD Documentation Procedures Manual or detailed requirements and submit copy of transmittal to Principal’s Rep. |  |  |  |
|  | Handover/Operational Manuals | As nom. | Occupiers/Principal’s Rep. | DET projects require 3 handover Manuals (1 to Principal’s Rep, 2 to School Principal) Provide Operational Manuals to School. |  |  |  |
|  | Post Occupancy Training Session as detailed within Part B Consultant to provide a quarterly report from each Sub-Consultant’s data recording Building Tuning Report showing the outcomes of the tuning process Maintenance Manual for the energy efficiency systems required by BCA Parts J1 to J7 Final Report showing actual energy use on a monthly basis Final Completion Report, as detailed within Part B of the Request for Proposal. | As nom. As nom. As nom. 3 sets As nom. 2 sets | Occupiers/Principal’s Rep. Occupiers/Principal’s Rep. Occupiers/Design Team/Principal’s Rep. Occupiers (2 sets) / Principal’s Rep (1 set) Occupiers/Principal’s Rep/BR & TS Branch Principal’s Rep | Within three months of issue of a Certificate of Practical Completion. Possible performance upgrades to be provided in writing. Data for the energy use of offices is only required for a period of one year Any discrepancies detailed and remediation measures recommended Manual to detail design and operational intent, commissioning settings and preventative maintenance for the systems. Any discrepancies detailed and remediation measures recommended |  |  |  |
|  | Telephone layout plans to Principal’s Rep (DET projects only) | 2 sets | Principal’s Rep. |  |  |  |  |
|  | Computer Layout plans to Principal’s Rep (DET projects only) | 2 sets | Principal’s Rep. |  |  |  |  |
| General | Project Control Group Meeting Minutes | As req. |  |  |  |  |  |

I certify that the deliverables indicated have been provided and the status’s complete are correct

Consultant’s Representative:

(Name)	(Signature)	(Date)

## CONSULTANT REPORTING DATA SHEET

| Project: |
| --- |
| The Department of Treasury and Finance Contract Manager: | Updated On: |  | Consultant: |
| Project Number: | By: | Signature: |
| 10 | PROCUREMENT | ORIGINAL BUDGET | VARIATIONS | REVISED BUDGET | TOTAL PROJ VALUE OF WORK COMP. | PROJECTED VALUE OF WORK COMPLETE AT END OF EACH MONTH - NON CUMULATIVE |
|  |  |  |  |  |  | 2000 | 2001 |
|  |  |  |  |  |  | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May |
| 52609 | Construction Conting. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 52625 | Consult.Fee & Disburs. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 52629 | Loose Furniture,Carpet |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | & Loose Equipment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 52645 | Main Contract |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 52699 | PABX /Phones |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CUMULATIVE TOTALS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Projected value of work complete at end of financial year = |  |  |
| Programme |
| STAGE | PROGRAMMED | EXPECTED | ACTUAL | COMMENTS |
| Project Definition/Brief | Scope Received |  |  |  |  |
| Schematic Design | Principal’s Rep Approval |  |  |  |  |
| Design Development | Principal’s Rep Approval |  |  |  |  |
| Contract Documents | Principal’s Rep Approval |  |  |  |  |
| Contract |  | Tender Date |  |  |  |  |
|  | Tender Accepted |  |  |  |  |
|  | Practical Completion |  |  |  |  |
| Occupation | Occupation |  |  |  |  |
|  | Defects Expiry |  |  |  |  |
|  | Final Completion |  |  |  |  |

## CONSULTANT SUSTAINABILITY PROVISIONS REPORTING CHECKLIST

| Project: |
| --- |
| The Department of Treasury and Finance Contract Manager: | Updated On: |  | Consultant: |
| Project Number: | By: | Signature: |
| Sustainability Provision | Design Features Incorporated | Yes | No | Partial Completion | Associated Costs | Comments: Advantages, Disadvantages, Other Sustainability Features |
| Re-use of Existing Building Stock | Adaptive Re-use |  |  |  |  |  |
| Energy Efficiency | Passive solar design |  |  |  |  |  |
|  | Maximise day-lighting |  |  |  |  |  |
|  | Maximise passive heating opportunities |  |  |  |  |  |
|  | Energy efficient design to minimise active heating and cooling requirements |  |  |  |  |  |
|  | Energy efficient plant and equipment |  |  |  |  |  |
|  | Energy efficient lighting systems |  |  |  |  |  |
|  | Efficient control and effective maintenance systems, including monitoring of energy consumption |  |  |  |  |  |
|  | Optimised opportunities to use renewable energy sources and incorporate renewable energy technologies |  |  |  |  |  |
|  | ABGR Base Building Rating |  |  |  |  |  |
| Water Efficiency | Water efficient appliances and fixtures |  |  |  |  |  |
|  | Effective monitoring and maintenance systems |  |  |  |  |  |
|  | Reuse systems for grey water |  |  |  |  |  |
|  | Rain water and storm water collection tanks |  |  |  |  |  |
|  | Manage stormwater runoff on site to recharge aquifers |  |  |  |  |  |

| Waste Minimisation | Design buildings to maximise the opportunities to recycle materials in future |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Consider opportunities to recycle materials such as green waste and landfill on site within the works. |  |  |  |  |  |
|  | Design buildings to maximise longevity through the creation of flexible and readily adaptable designs. |  |  |  |  |  |
| Building Materials | Design for resource conservation (using the minimum amount of material required for the function) |  |  |  |  |  |
|  | Maximise the use of recycled material |  |  |  |  |  |
|  | Use of materials, as much as possible, that can be sourced from suppliers close to the site |  |  |  |  |  |
|  | Minimise life cycle costs through using materials and equipment requiring minimal maintenance and with maximised expected useful life |  |  |  |  |  |
|  | Minimise or avoid the use of materials made from toxic or hazardous substances or which may result in off-gassing of emissions |  |  |  |  |  |
|  | Minimise the use of building materials with high embodied energy |  |  |  |  |  |
|  | Minimise building materials that have damaging ecological effects during harvesting, manufacturing and/or construction |  |  |  |  |  |
|  | Minimise building materials produced from limited or non-renewable natural resources |  |  |  |  |  |
| Building Durability | Design elements contributing to durability |  |  |  |  |  |
|  | Attach schedule of maintenance including frequency and, anticipated costs, derived through research |  |  |  |  |  |
|  | Minimisation of wilful and accidental damage opportunities |  |  |  |  |  |
| Government requirement for bicycle end of trip facilities in government buildings | Incorporated bicycle end of trip facilities |  |  |  |  |  |
| Universal Access | Compliance with Disability Discrimination Act 1992 (Cth) |  |  |  |  |  |
|  | Compliance with Part D3 of the BCA – Access for People with Disabilities |  |  |  |  |  |
| Furniture Services | Choose materials with low volatile organic compound (VOC) emissions in: Floor coverings Furniture components Blinds |  |  |  |  |  |
|  | Give preference to bio plastics over synthetic plastics |  |  |  |  |  |
|  | Natural fabrics with high flame resistance and low toxicity qualities e.g. wool, silk |  |  |  |  |  |
|  | Materials which can be cleaned with organic products |  |  |  |  |  |
|  | Indoor plants that filter toxins from internal environments |  |  |  |  |  |
|  | Handover manual which specifies organic cleaning products and desired frequency of maintenance |  |  |  |  |  |

## BUILDING EQUIPMENT MAINTENANCE / REPLACEMENT SCHEDULE

- Schedule of Mechanical, Electrical, Electronic and Security equipment incorporated in this project.

| Item of Equipment | Capital Value ($) | Practical Completion Date | Projected Life (Years) | Recommended Replacement Date |
| --- | --- | --- | --- | --- |
| 1. |  |  |  |  |
| 2. |  |  |  |  |
| 3. |  |  |  |  |
| 4. |  |  |  |  |
| 5. |  |  |  |  |
| 6. |  |  |  |  |
| 7. |  |  |  |  |
| 8. |  |  |  |  |
| 9. |  |  |  |  |

2.	Preventative Maintenance Schedule.

|  | Recommended Preventative Maintenance |
| --- | --- |
| Item of Equipment | Weekly Action | Cost ($) | Monthly Action | Cost ($) | Quarterly Action | Cost ($) | Annual Action | Cost ($) |
| 1. |  |  |  |  |  |  |  |  |
| 2. |  |  |  |  |  |  |  |  |
| 3. |  |  |  |  |  |  |  |  |
| 4. |  |  |  |  |  |  |  |  |
| 5. |  |  |  |  |  |  |  |  |
| 6. |  |  |  |  |  |  |  |  |
| 7. |  |  |  |  |  |  |  |  |
| 8. |  |  |  |  |  |  |  |  |
| 9. |  |  |  |  |  |  |  |  |

Name of Contractor:

(IN BLOCK LETTERS)

Signature of Authorised Officer:

(SIGNATURE)	(NAME IN BLOCK LETTERS)

## CONSENT FOR ATTRIBUTION BY EMPLOYEE

In relation to any work that I perform for:

(insert practice name)

in the course of my employment on:

(insert name of project)

I agree that:

- the practice (insert name of practice)	
may be described as the architect of any building or project that results from my work

- I agree not to be attributed personally as the architect of work undertaken on this project.

- The practice may provide a copy of this consent to the client.

I give this consent genuinely.

Signature of employee:

Full name:

Date:

Signature of witness:

Full name of witness:

Date:

## CONSENT FOR ATTRIBUTION BY THE ARCHITECT

In relation to the architectural works undertaken as part of this project, I hereby confirm that written consent (in the form outlined below) has been obtained from each architect involved, for the attribution of the project to be recorded as follows:

- in the name of the practice (insert	)

or

- the following descriptive title (insert	)

All employees have been made fully aware of the nature of an author’s moral rights under the Copyright Act, prior to seeking their consent.

No person has applied duress, or made any false or misleading statement, in order to persuade an employee to give their consent.

Signature:

Full name:

Position with Tenderer:

Date:

## ASBESTOS INCIDENT FLOWCHART

# PART C- TENDERER'S OFFER

## OFFER FORM

### THE TENDERER:

Full Corporate Name:

(Identity of the legal entity that will enter into the Contract with the Principal)

Australian Company Number (ACN):

(If an Incorporated Company)

Australian Business Number (ABN):

Registered Trading Name:

(Only complete if relevant.  If the same as Full Corporate Name enter “As Above”)

### THE OFFER

In reply to the Request For Tender for the Albert Facey House Refurbishment & Fitout – Architectural, Interior Design and Lead Consultant Services/ I/we offer to perform the work under the Contract and as described in Part B – SPECIFICATION for the price(s) stated in the attached Annexure in accordance with the Part A - REQUEST and subject to the terms and conditions contained in the General Conditions of Contract and Annexure, which documents I/We have examined.

I/We declare that I/we are not aware that I/we have any conflict of interest in regard to this Tender or the work under the Contract.

This is a:

(Note to Tenderer - Please nominate, by ticking one of the boxes below, whether this is a conforming or alternate offer.)

(	CONFORMING OFFER

(	ALTERNATIVE OFFER

(Note: An Alternative Offer can only be considered when it accompanies a Conforming Offer.)

This completed Offer Form and the attachments nominated under clause C.2, together will comprise the Tenderer's Offer.

### TENDERER’S IMPORTED CONTENT DECLARATION

Does your Tender include goods or services (i.e. materials or subcontractors) that have been imported from another country, excluding New Zealand?	Yes	(	No	(

(PLEASE TICK APPROPRIATE BOX)

If your Tender includes goods or services (i.e. materials or subcontractors) that have been imported from another country, excluding New Zealand please complete and submit on or before the close of the Tender the Imported Content Declaration form

### TENDERER’S CLAIM FOR INDIGENOUS ENTERPRISE AND EMPLOYMENT TENDERING PREFERENCE

Claim for Indigenous Enterprise & Employment Preference – Part A

Are you claiming a preference amount as an Indigenous Person, Indigenous Enterprise or Joint Venture with Indigenous Participation? 	Yes	(	No	(

(PLEASE TICK APPROPRIATE BOX)

Claim for Indigenous Enterprise & Employment Preference – Part B

Are you claiming a preference amount for that portion of your Offer attributable to Indigenous Persons or Indigenous Enterprises that will be subconsultants or suppliers engaged on the work under the Contract?	Yes	(	No	(

(PLEASE TICK APPROPRIATE BOX)

If yes, the Tenderer must complete and submit on or before the close of the Tender the form CLAIM FOR INDIGENOUS PERSONS OR ENTERPRISES ENGAGED AS SUPPLIERS OR SUBCONSULTANTS.

Claim for Indigenous Enterprise & Employment Preference – Part C

Are you claiming a preference amount for that portion of your Offer attributable to the direct employment costs of Indigenous Persons who will be engaged on the work under this contract by either you, the Tenderer, or by subconsultants or suppliers?	Yes	(	No	(

(PLEASE TICK APPROPRIATE BOX)

If yes, the Tenderer must complete and submit on or before the close of the Tender the form CLAIM FOR DIRECT EMPLOYMENT COSTS OF INDIGENOUS PERSONS.

### TENDERER’S CERTIFICATION OF THE OFFER

This Offer is signed by a person authorised to do so on behalf of the Tenderer.

Signature:			Witness Signature:

Full Name:			Witness Full Name:

(Please print)	(Please print)

Position With	Relationship To

Tenderer:			Tenderer:

Date:			Date:

## CONFIRMATION OF ATTACHMENTS THAT ACCOMPANY THE OFFER FORM

Please confirm the contents of your Offer by ticking the appropriate boxes below and entering the page numbers in your Offer where these can be found.

### CORPORATE IDENTIFICATION OF TENDERER

Enclosed and all requested details and/or attachments.

(	Yes	Page Nos:			(	No

### RESPONSE TO SELECTION CRITERIA

(	Yes	Page Nos.

| Criteria 1 |  |
| --- | --- |
| Criteria 2 |  |
| Criteria 3 |  |
| Criteria 4 |  |

(	No

### COMPLETED ANNEXURE

(	Yes	Page Nos:			(	No

### RECIPIENT CREATED TAX INVOICE AGREEMENT

(	Yes	Page Nos:			(	No

### LUMP SUM FEE BREAKDOWN (inc hourly rate fees)

(	Yes	Page Nos:			(	No

### SCHEDULE OF DISBURSEMENT RATES

(	Yes	Page Nos:			(	No

### IMPORTED CONTENT DECLARATION

(	Yes	Page Nos:			(	No

### CLAIM FOR INDIGENOUS PERSONS OR ENTERPRISES ENGAGED AS SUPPLIERS OR SUBCONSULTANTS

(	Yes	Page Nos:			(	No

### CLAIM FOR DIRECT EMPLOYMENT COSTS OF INDIGENOUS PERSONS

(	Yes	Page Nos:			(	No

Signature:

Full Name:

(Please print)

Position With Tenderer:

Date:

## CORPORATE IDENTIFICATION OF TENDERER

In considering this Offer the Principal needs to know the corporate details of the entity submitting the Offer.

Please complete the following details.  However, should the Tenderer have already provided these details, as part of any pre-qualification process then there is no need to resubmit them.  Should this be the case please tick the box provided.

(	I confirm that the Corporate Details previously provided remain current.

(Note: Even though the Tenderer may have previously provided these details it can take this opportunity to update or confirm its Corporate Details by completing the following details.)

### CORPORATE STATUS:

(Please nominate, by ticking one of the boxes below, your corporate status.)

(	Sole trader

(	Partnership (Attach, on a separate sheet, the full names of all Partners).

(	Incorporated Company (Attach a copy of the ASC registration details including the full names of directors and shareholders.  Should the Company be a Trustee also provide the names of the Trust beneficiaries and copy of the Trust deed).

(	Incorporated Joint Venture (Attach a copy of the ASC registration details including the full names of directors and shareholders).

(	Unincorporated Joint Venture (i.e. Consortium) (Attach details of each member of the consortium as appropriate to the corporate structure of the member).

(	Trading Trust (Attach a copy of the Trust deed).

(	Other (Attach details)

### PRINCIPAL CONTACT DETAILS

#### Principal Place Of Business

Business Address:

Postal Address:

Telephone No.:			Facsimile No.:

E-mail Address:			Web Page Address:

Name of Principal Contact Person:

Signature:

Full Name:

(Please print)

Position With Tenderer:

Date:

## ANNEXURE

Copy of the Annexure to the Interim Australian Standard General Conditions for Engagement of Consultants

The Annexure to the General conditions for engagement of consultants has been reproduced with permission of Standards Australia, 1 The Crescent, Homebush NSW 2140

| The Principal: (Clause 1) | The Minister for Works |
| --- | --- |
| The address of the Principal: (Clause 4.1(a)) | C/- Department of Treasury and Finance 5th Floor, 169 Hay Street EAST PERTH WA 6004 |
| The Consultant: (Clause 1) | (Refer Consultant Guide-note 1) |
| The Address of the Consultant (Clause 4.1(b)) | (Refer Consultant Guide-note 2) |
| The Project (Clause 1) | Albert Facey House Refurbishment & Fitout |
| The engagement is as a Primary / Specialist Consultant (Clause 2) | Primary / Specialist |
| The Contract shall be governed by and construed with reference to the laws for the time being in force in: (Clause 2(c)) | Western Australia |
| Schedule of Documents (Clause4 (d)) (Refer to clause B.3.3. “The Engagement” in Special Conditions of Engagement) |  |
| Title to Intellectual Property, patents and documents under the Contract shall vest upon their creation in: (Clause 9.1) | The Principal |
| The Limits of Liability shall be: (Clause 10 (c)) | As limited by a Scheme established under the Professional Standards Act 1997 and to which the Consultant is a member or where such a Scheme does not exist or where the Consultant is not a member of such a Scheme then “Not Limited” |
| The Principal’s Representative (Clause 14.1) | John Savell |
| The address of the Principal’s Representative: | Department of Treasury and Finance 5th Floor, 169 Hay Street EAST PERTH WA 6004 |
| Facsimile No: | 08 9488 2692 |
| The Consultant’s Representative: (Clause 14.2) | (Refer Consultant Guide-note 3) |
| The address of the Consultant’s Representative: | (Refer Consultant Guide-note 4) |
| Facsimile No: | (Refer Consultant Guide-note 5) |
| Time for submission of program for the Services: (Clause 15.1) | Within seven days of Acceptance of Contract. |
| The completion date(s) for the components of the Service/the Services: (Clause 15.1) | Schematic Design 1st Feb 2011 Design Development 14th Mar 2011 Contract Documentation 6th April 2011 Tender Assess & Award 23rd May 2011 External Works Construction 17 months Int Works Refurb & Fitout 7 months Defects 12 months |  |
| The Project Cost Limitations: (Clause 15.5) | $28 million (GST exclusive) |
| Quality system shall be in accordance with the following Standard: (Clause 15.6) | Not Applicable |
| The nominated person for resolution of disputes: (Clause 16.2) | By mutual agreement between the Principal and the Consultant. |
| An arbitrator shall be nominated by: (Clause 16.2) | By mutual agreement between the Principal and the Consultant. |
| Day of month for submission of Progress Claim by Consultant. | Not Applicable. |
| The stages for the delivery of the Service and the fee / percentage of the fee applicable to each stage. (Clause 17.2) | (Refer Consultant Guide-note 6) Stage Fee/Percentage of Fee Schematic Design $ Design Development $ Documentation $ Tender and Award $ Con Admin up to PC $ Con Admin up to FC $ |
| The lump sum fee (Clause 17.3) | (Refer Consultant Guide-note 7) |
| Time Charge Fees where applicable shall be: (Clause 17.4) | (Refer Consultant Guide-note 8) Level of Task Rate per Hour Not Applicable Not Applicable |
| The quantity of reproduced documents: (Clause 17.5 (e)) | Twenty (20) |
| The cost of computer time (Clause 17.5) | Nil |
| Period of payment of Progress Claims: (Clause 17.6) | Within twenty eight (28) days of the rendering of the progress claim. |
| Interest on overdue payments: (Clause 17.6) | Supreme Court Rates |
| The Final Completion Date: (Clause 17.7) | External Works 16th Aug 2012 Internal Works 11th Dec 2012 |
| Professional indemnity insurance cover shall be not less than: (Clause 18.1) | $10 million |
| On site public liability insurance shall be not less than: (Clause 18.2) | $5 Million |

## CONSULTANT’S GUIDE-NOTES

Complete the blank sections of the Annexure to the Interim Australian Standard General Conditions for Engagement of Consultants.

| The Consultant | Enter the Name of your Firm |
| --- | --- |
| The Address of the Consultant | Enter the address for the issuing of notices and payments throughout the Contract. |
| The Consultant’s Representative | Enter the name of the person appointed by the Consultant to be the first point of contact with the Principal. |
| The address of the Consultants Representative: | Enter the address of the Consultant’s Representative for issue of correspondence. |
| Facsimile No: | Enter the Facsimile No of the Consultants Representative. |
| The stage for the delivery of the Service and the fee/percentage of the fee applicable to each stage: | Enter the fee/percentage of the fee payable with respect to each stage. The fee is to be GST exclusive. |
| The lump sum fee | Enter the lump sum fee for the contract. Unless otherwise stated the lump sum fee shall include the fees and disbursements of the consultant, all necessary sub-consultants and the appropriate level of the Goods and Services Tax (GST). Refer to clause Goods and Services Tax in Part A of this document. |

## RECIPIENT CREATED TAX INVOICE AGREEMENT

This Agreement is submitted in relation to Tender RFT/RFP No:		for the:

(ENTER RFT/RFP NUMBER)

(STATE CORRECT TITLE OF THE WORKS AS GIVEN IN THE TENDER DOCUMENTS)

In accordance with the Australian Tax Office’s (ATO’s) Goods and Services Tax Ruling (GSTR) 2000/10 paragraph 13(e) the following is agreed between the Department of Treasury and Finance – WABMA) acting for and on behalf of The Principal (The Minister for Works) and

(ENTER THE FULL NAME OF THE CONSULTANT)

- DTF will issue tax invoices to the Consultant in respect of the payments by the Principal under this Contract;

- The Consultant shall not issue tax invoices in respect of claims for payment issued by the Consultant under this Contract;

- The Consultant is registered for the GST at the time of this agreement and that it will notify DTF if it ceases to be registered.

- The Consultant’s Australian Business Number (ABN) is:

(The Consultant is to enter its ABN and if applicable its GST Branch registration number)

- DTF is currently registered for the GST and will notify the Consultant if it ceases to be registered.

- DTF’s ABN is 40 122 932 289

Name of Consultant:

(IN BLOCK LETTERS)

This Agreement is signed by a person authorised to do so on behalf of the Consultant.

Signature:

Full Name:

(IN BLOCK LETTERS)

Position With Consultant:

(IN BLOCK LETTERS)

Date:

## LUMP SUM FEE BREAKDOWN (Option 1)

PROJECT:

(NOTE:  The Values shown against each Service Stage within this Breakdown are to be GST exclusive.  The GST is to be added to the Total Value of Work at the bottom of this Breakdown.)

|  |  |  | DISBURSEMENTS |
| --- | --- | --- | --- |
| SERVICE STAGE | Architecture/ Lead FEE ($) | Interior Design FEE ($) | SITE VISITS | TENDER DOCUMENTS (20 COPIES) & ELECTRONIC COPY) | PROJECT HANDOVER MANUAL (6 COPIES) | OTHER REPORTING REQUIRE-MENTS | OTHER (please specify) |
| Schematic Design (including Site Investigation and Master planning) |  |  |  |  |  |  |  |
| Design Development |  |  |  |  |  |  | Perspective |
| Contract Documentation |  |  |  |  |  |  |  |
| Contract Administration up to and including Practical Completion |  |  |  |  |  |  |  |
| Contract Administration from Practical Completion up to and including Final Completion |  |  |  |  |  |  | Electronic As Constructed Drawings |
| Green Building Council of Australia and / or NABERS’ Benchmark Rating Ref B3.1.1.1 |  |  |  |  |  |  |  |
| SUBTOTALS | (a) $ | (b) $ | (c) $ | (d) $ | (e) $ | (f) $ | (g) $ |
| TOTAL VALUE OF WORK (sum of a to g) | (1) $ |
| GOODS AND SERVICES TAX | (2) $ |
| LUMP SUM FEE (1 + 2) | $ |

Signature:

Full Name:

(Please print)

Position With Tenderer:

Date:

## LUMP SUM FEE BREAKDOWN (Option 2)

(NOTE:  The Values shown against each Service Stage within this Breakdown are to be GST exclusive.  The GST is to be added to the Total Value of Work at the bottom of this Breakdown.)

|  |  |  | DISBURSEMENTS |
| --- | --- | --- | --- |
| SERVICE STAGE | Architecture/ Lead FEE ($) | Interior Design FEE ($) | SITE VISITS | TENDER DOCUMENTS (20 COPIES) & ELECTRONIC COPY) | PROJECT HANDOVER MANUAL (6 COPIES) | OTHER REPORTING REQUIRE-MENTS | OTHER (please specify) |
| Schematic Design (including Site Investigation and Master planning) |  |  |  |  |  |  |  |
| Design Development |  |  |  |  |  |  | Perspective |
| Contract Documentation |  |  |  |  |  |  |  |
| Contract Administration up to and including Practical Completion |  |  |  |  |  |  |  |
| Contract Administration from Practical Completion up to and including Final Completion |  |  |  |  |  |  | Electronic As Constructed Drawings |
| Green Building Council of Australia and / or NABERS’ Benchmark Rating Ref B3.1.1.1 |  |  |  |  |  |  |  |
| SUBTOTALS | (a) $ | (b) $ | (c) $ | (d) $ | (e) $ | (f) $ | (g) $ |
| TOTAL VALUE OF WORK (sum of a to g) | (1) $ |
| GOODS AND SERVICES TAX | (2) $ |
| LUMP SUM FEE (1 + 2) | $ |

Signature:

Full Name:

(Please print)

Position With Tenderer:

Date:

## LUMP SUM FEE BREAKDOWN (Option 3)

PROJECT:

(NOTE:  The Values shown against each Service Stage within this Breakdown are to be GST exclusive.  The GST is to be added to the Total Value of Work at the bottom of this Breakdown.)

|  |  |  | DISBURSEMENTS |
| --- | --- | --- | --- |
| SERVICE STAGE | Architecture/ Lead FEE ($) | Interior Design FEE ($) | SITE VISITS | TENDER DOCUMENTS (20 COPIES) & ELECTRONIC COPY) | PROJECT HANDOVER MANUAL (6 COPIES) | OTHER REPORTING REQUIRE-MENTS | OTHER (please specify) |
| Schematic Design (including Site Investigation and Master planning) |  |  |  |  |  |  | CADD Documents |
| Design Development |  |  |  |  |  |  | Perspective |
| Contract Documentation |  |  |  |  |  |  |  |
| Contract Administration up to and including Practical Completion |  |  |  |  |  |  |  |
| Contract Administration from Practical Completion up to and including Final Completion |  |  |  |  |  |  | Electronic As Constructed Drawings |
| Green Building Council of Australia and / or NABERS’ Benchmark Rating Ref B3.1.1.1 |  |  |  |  |  |  |  |
| SUBTOTALS | (a) $ | (b) $ | (c) $ | (d) $ | (e) $ | (f) $ | (g) $ |
| TOTAL VALUE OF WORK (sum of a to g) | (1) $ |
| GOODS AND SERVICES TAX | (2) $ |
| LUMP SUM FEE (1 + 2) | $ |

Signature:

Full Name:

(Please print)

Position With Tenderer:

Date:

## SCHEDULE OF DISBURSEMENT RATES

NOTE: All values used and shown on this form shall not include any allowance for the Goods and Services Tax (GST).

1.	Rates for varying other specified disbursements shall be determined by calculating a unit rate for each disbursement from the Lump Sum Fee Breakdown.

Signature:

Full Name:

(Please print)

Position With Tenderer:

Date:

## CLAIM FOR REGIONAL CONTENT PREFERENCE

For the purpose of the application of Regional Content Preference the Tenderer must submit on or before the close of the Tender this completed Claim for Regional Content Preference form.

| Note: All values used and shown in this Claim for Regional Content Preference form shall include all allowances for the Goods and Services Tax (GST). |
| --- |
|  | (1) Goods (Materials) | (2) Contract Value (GST inclusive) | (3) % | (4) Source (Name/Town) | (5) Preference Value |
| SECTION A | a) | a) $ | 5 | a) | a) $ |
|  | b) | b) $ | 5 | b) | b) $ |
| Goods | c) | c) $ | 5 | c) | c) $ |
| (Materials) | d) | d) $ | 5 | d) | d) $ |
|  | SUB-TOTAL | $ |  |  | (A5) $ |
|  | (1) Services | (2) Contract Value (GST inclusive) | (3) % | (4) Source (Name/Town) | (5) Preference Value |
| SECTION B | a) | a) $ | 5 | a) | a) $ |
|  | b) | b) $ | 5 | b) | b) $ |
| Services | c) | c) $ | 5 | c) | c) $ |
| (Includes subconsultants | d) | d) $ | 5 | d) | d) $ |
| & in-house services) | SUB-TOTAL | $ |  |  | (B5) $ |
| Note: The maximum available preference for Sections A + B is $50,000 TOTAL VALUE OF CLAIM FOR REGIONAL CONTENT PREFERENCE (A5 + B5) | $ |

Name of Tenderer:

(IN BLOCK LETTERS)

This Claim for Regional Content Preference form is signed by a person authorised to do so on behalf of the Tenderer.

Signature:		Full Name:

(IN BLOCK LETTERS)

Position With Tenderer:			Date:

(IN BLOCK LETTERS)

## IMPORTED CONTENT QUESTIONNAIRE

The Western Australian Government’s Buy Local Policy provides for government agencies, when comparing bids, to apply a 20% price impost to the portion of a bid that comprises good, service or items that have been sourced from overseas, excluding New Zealand.

The cost of the good, service or items that have been sources from overseas is referred to as imported content.

The “imported content” is calculated in dollar terms and is the estimated duty paid cost of the portion of the bid sourced from overseas.

The estimated duty paid cost must include the cost of any services related to importing the good, service or items (eg overseas freight and insurances, software in computer tenders, consultancy or engineering effort), or any charges of overseas origin together with customs clearing charges.

The imported content impost is not applied in the case of services purchased separately or in isolation.

All tenderers are required to complete the imported content questionnaire.  Tenderers that believe there is no imported content in their bid must enter “Nil” or “Not Applicable” on the questionnaire.

Imported Content

Suppliers are required to declare the cost of any portion of their bid that comprises goods, services or items that have been sourced from another country, excluding New Zealand.  Please list details of any goods, services or items included in your bid that have been sourced from another country, excluding New Zealand.  (Attach additional list if required).

Goods/Services/Items Description	Country of Origin	Cost ($)

(GST inclusive)

Total Cost (GST inclusive) of Imported Content:	$

Name of Tenderer:

(IN BLOCK LETTERS)

This Imported Content Questionnaire form is signed by a person authorised to do so on behalf of the Tenderer.

Signature:			Full Name:

(IN BLOCK LETTERS)

Position With Tenderer:			Date:

(IN BLOCK LETTERS)

## CLAIM FOR INDIGENOUS PERSONS OR ENTERPRISES ENGAGED AS SUPPLIERS OR SUBCONSULTANTS

For the purpose of the application of Indigenous Enterprise & Employment Tendering Preference the Tenderer must submit on or before the close of the Tender this completed Claim for Indigenous Persons or Enterprises Engaged as Suppliers or Subconsultants.

This form can be copied if there is insufficient space on one (1) page to provide all the information.

| Note: All costs used and shown in this Claim For Indigenous Persons or Enterprises Engaged as Suppliers or Subconsultants shall include all allowances for the Goods and Services Tax (GST). |
| --- |
|  | Name of Supplier | Materials / Goods Supplied | Cost (GST inclusive) |
| SECTION A | 1) | 1) | 1) $ |
|  | 2) | 2) | 2) $ |
|  | 3) | 3) | 3) $ |
| Suppliers | 4) | 4) | 4) $ |
|  | 5) | 5) | 5) $ |
|  | 6) | 6) | 6) $ |
|  | 7) | 7) | 7) $ |
|  |  | SUB-TOTAL 1 | $ |
|  | Name of Subconsultant | Service | Cost (GST inclusive) |
| SECTION B | 1) | 1) | 1) $ |
|  | 2) | 2) | 2) $ |
|  | 3) | 3) | 3) $ |
| Subconsultants | 4) | 4) | 4) $ |
|  | 5) | 5) | 5) $ |
|  | 6) | 6) | 6) $ |
|  | 7) | 7) | 7) $ |
|  |  | SUB-TOTAL 2 | $ |
| TOTAL VALUE OF CLAIM FOR INDIGENOUS PERSONS OR ENTERPRISES ENGAGED AS SUPPLIERS OR SUBCONSULTANTS (SUB-TOTAL 1 + SUBTOTAL 2) | $ |

Name of Tenderer:

(IN BLOCK LETTERS)

This Claim For Indigenous Persons or Enterprises Engaged as Suppliers or Subconsultants is signed by a person authorised to do so on behalf of the Tenderer in

respect to the submitted Tender for RFT No.:

(ENTER RFT NUMBER)

Signature:		Full Name:

(IN BLOCK LETTERS)

Position With Tenderer:			Date:

(IN BLOCK LETTERS)

## CLAIM FOR DIRECT EMPLOYMENT COSTS OF INDIGENOUS PERSONS

For the purpose of the application of Indigenous Enterprise & Employment Tendering Preference the Tenderer must submit on or before the close of the Tender this completed Claim for Direct Employment Costs of Indigenous Persons.  The only employment costs that shall be considered for the purpose of this claim are direct employment costs associated with the work under this contract.

This form can be copied if there is insufficient space on one (1) page to provide all the information.

| Note: All costs used and shown in this Claim for Direct Employment Costs of Indigenous Persons shall include all allowances for the Goods and Services Tax (GST). |
| --- |
|  | Position with Tenderer | Name of Indigenous Person Employed | Employment Costs (GST inclusive) |
| SECTION A | 1) | 1) | 1) $ |
|  | 2) | 2) | 2) $ |
|  | 3) | 3) | 3) $ |
| Tenderer | 4) | 4) | 4) $ |
|  | 5) | 5) | 5) $ |
|  | 6) | 6) | 6) $ |
|  | 7) | 7) | 7) $ |
|  |  | SUB-TOTAL 1 | $ |
|  | Name of Subconsultant or Supplier | Details of Indigenous Person Employed | Employment Costs (GST inclusive) |
| SECTION B | 1) | 1) | 1) $ |
|  | 2) | 2) | 2) $ |
|  | 3) | 3) | 3) $ |
| Subconsultants | 4) | 4) | 4) $ |
| or | 5) | 5) | 5) $ |
| Suppliers | 6) | 6) | 6) $ |
|  | 7) | 7) | 7) $ |
|  |  | SUB-TOTAL 2 | $ |
| TOTAL VALUE OF CLAIM FOR DIRECT EMPLOYMENT COSTS OF INDIGENOUS PERSONS (SUB-TOTAL 1 + SUBTOTAL 2) | $ |

Name of Tenderer:

(IN BLOCK LETTERS)

This Claim For Direct Employment Costs of Indigenous Persons is signed by a person authorised to do so on behalf of the Tenderer in

respect to the submitted Tender for RFT No.:

(ENTER RFT NUMBER)

Signature:		Full Name:

(IN BLOCK LETTERS)

Position With Tenderer:			Date:

(IN BLOCK LETTERS)

# Text boxes

Yes

Yes

Unsure

Issue resolved?

No Further Action

Issue resolved?

Implement actions req. from expert assessment

Refer to Safety & Health Committee

Issue resolved

Advise Safety & Health Rep & affected persons of outcomes

Yes

No

No

Yes

Yes

Yes

No

Yes

No

Yes

Yes

No

No

No

Will/was airborne fibre generated?

Is material known to contain asbestos?

Arrange testing and risk assessment

Clean area as required

Is register available?

Arrange testing

Can issue be handled at site eg pick up broken pieces

Engage expert to assess situation

Sect/dept head to appoint coordinator

Prepare “facts” of situation & technical report

Advise person concerned that expert engaged to assess

Do other depts. need involvement

Expert to meet with person or group and other Depts if required

Does register provide info?

Expert(s) to conduct risk assessment

Minister or Dept Head notified

Engage media liaison to prepare statement

Release technical report and media release

Expert and Coord. to meet with person or group

Coord. to prepare briefing paper

Media liaison to prepare statement for release

Issue Resolved?

Inspector to issue notice as required or take no action

Issue Resolved

Refer matter to Worksafe or Health Dept for resolution

Matter to industrial relations resolution protocols

Contact Safety & Health Rep (if workplace), building super or asbestos consultant

Stop task, remove people and isolate area

Issues about asbestos raised

Yes

No

Source:  WoG Management of Asbestos Issues

Yes

No

No

R
e
v
i
e
w